- EXECUTIVE PROGRAMME: GOVERNMENT INFORMATION TECHNOLOGY SERVICES

| Sub Programme: GITO | Strategic Goal: Improve service delivery |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Objectives | Measurable objectives | Performance Measure Indicator | Budget R000’ | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| Improve work efficiency | Implementation of MSP projects | Number of sites with functional network infrastructure % Implementation of DRP project % implementation of GIS % implementation of Website and Intranet Infrastructure management Systems (Project Management , Fleet Management, Performance, Maintenance, Asset, Call Centre, Repository/DWH, BSC, Business Process ) % of software licenses procured Number of SLA maintained % of best practices implemented Number of employees trained in ICT | 900 1 200 700 1 000 800 1 800 5 000 R2,5M 3 000 2 000 1 000 | Establish infrastructure in three sites (R350 000) Assessment and design of VPN RFQ for Design of ENEAP RFQ for design and implementation of Back-up solution implementation & train staff on GIS (R600 000) Development & Populate website (R1 000 000 ) Develop user requirements (R1000) - Payment of licences (R2,5M) Management of SLA performance (R750, 000) Analysis of Environment Assess training needs | Establish infrastructure in two sites (R200 000) Implementation of VPN (1.2M) Implement ENEAP plan Implementation of back-up solution (R800 000) Implement & train staff on GIS ( R200 000) Development & Populate intranet (R700 000) RFQ & Implementation of systems (R1800) - Management of SLA performance (R750, 000) Implement Best Practices Provide ICT training to staff | Maintain and monitor network –All sites (R350 000) Monitor & Review performance of VPN Implement ENEAP plan Assessment & and Design for off site Storage ( R200 000) Managing and updating of GIS datasets Maintenance of Internet and Website ( R100 000) Implementation of IMIS (R1800) Management of SLA performance (R750, 000) Implement Best Practices Provide ICT training to staff | Maintain and monitor network- All sites Monitor VPN performance RFQ for off site storage Managing and updating of GIS datasets Maintenance of Website and Intranet Implementation of IMIS (R600 000) - Management of SLA performance (R750, 000) Implement Best Practices Provide ICT training to staff |
| Improve work efficiency | Provision of information and records management services in the Department | Implementation of IM strategy projects Information, records and knowledge management awareness Functional Resource Centre and Implementation of Promotion to Access of Information Act Effective and efficient messenger and postal services Development of information Architecture Development of a records management system (centralization and digitisation) | 300 150 000 R150 000 R150. 000 R455. R2.5 M | One Awareness session at Head Office and Capricorn (R300.000) Acquisition of library materials Translate & print manual into Afrikaans and produce in Braille (R150,000) Management of outgoing and incoming registers 100% (R50,000) Acquisition and 10% Implementation Acquisition and 20% Implementation (R500.000) | Two Awareness sessions at Sekhukhune and Waterberg Districts Monitoring of library and information service. 60% usage (R150.000) Management of all PAIA requests Management of outgoing and incoming registers 100% (R100,000) 40% Implementation (R255,000) 50% Implementation (R1M) | Two Awareness sessions at Mopani and Vhembe Districts Monitoring of library and information service. 65% usage Management of all PAIA requests Management of outgoing and incoming registers 100% 40% Implementation (R200,000) 20% Implementation (R500.000) | Survey of impact of sessions in HO and districts Monitoring of library and information service. 75% usage Submission of Section 15 and 32 PAIA reports Management of outgoing and incoming registers 100% 10% Implementation 10% Implementation ((R500.000) |
| Enhance and strengthen internal and external communications (Good corporate governance) | Implement ion of the communication strategy | Implementation of corporate communication Implementation of corporate identity/ Marketing programme Media and Research Stakeholder management | R2.6M R2.5M R0 R0 | Produce Departmental publications as per requirements (photography, advertising, monthly and quarterly newsletters) (R650,000) Manage campaigns and events, internal and external communication District visits, Candle lighting memorial service, EPWP Learners workshops Exhibitions in all Departmental activities. Promotion of corporate identity and acquisition of corporate gifts (R500,000) Media scans Media release Research Media briefings Implement one public participation session, imbizo, EXCO meets the people, MEC meets the people, project launches | Produce Departmental publications as per requirements (annual report, citizen’s report, brochures, monthly and quarterly newsletters) (R650,000) Manage campaigns and events, internal and external communication National Construction week, Women in construction, Departmental women’s day, Heritage month Exhibitions in all Departmental activities. Career exhibition Promotion of corporate identity and acquisition of corporate gifts (R500,000) Media scans Media release Research Media briefings Implement one public participation session, imbizo, EXCO meets the people, MEC meets the people, project launches | Produce Departmental publications as per requirements (season’s greetings, newsletters, advertising, monthly and quarterly photography) (R650,000) Manage campaigns and events, internal and external communication. District visits, Disability day, 16 days of activism Exhibitions in all Departmental activities. Batho Pele day, Promotion of corporate identity and acquisition of corporate gifts (R1M) Media scans Media release Research Media briefings Implement one public participation session, imbizo, EXCO meets the people, MEC meets the people, project launches | Produce Departmental publications as per requirements (Diaries and calendars, monthly and quarterly newsletters) (R650,000) Manage campaigns and events, internal and external communication. Budget speech, Excellence awards, Public participation on supply chain Exhibitions in all Departmental activities Promotion of corporate identity and acquisition of corporate gifts (R500,000) Media scans Media release Research Media briefings Implement one public participation session, imbizo, EXCO meets the people, MEC meets the people, project launches |