Minutes:

IM Strategy Development Project Team meeting

Held: 23/05/2006 – 09h00 – F8

| Item | Subject | Discussion | Way forward |
| --- | --- | --- | --- |
| 1. | Opening | # Apologies Jasper Chimanzi Richard Mashele # Attendees Tshidi Makhafola Maanda T.P Gertrude Semenya Shanaaz Harmse Mpho Seriti RGBS – Representatives: Tendani Silima Melanie Beetge Jan Schutte Thomson Kubeka ## SITA Representatives Jeannette Kirk |  |
| 2. | Welcome | # Introduction As it is the first IMS project team meeting for the year, members were requested to introduce themselves. |  |
| 3. | IM Strategy Development project: | Overview on target: The Project Committee was given a progress report on the project by Mr Thomson Khubeka. He highlighted progress made, challenges and possible solutions to challenges. # Market – Communication The executive management presentation reflected a misunderstanding of the project goals. We need to change the way of communicating the project (Strategy Development). There is a misunderstanding in terms of the Project goals. The mutual feeling is that Management at large thinks the project will deliver an application system for handling information. (This is not so). The meeting agreed that we will need to address again Executive Management, including the HOD. A plan will have to be drawn to this effect. Ms Shibambu has indicated that she will explain the project to the HOD. | Communication/ Awareness to commence. |
|  | Progress | # Developed As Is Report As Is Report has been circulated back and forth between RGBS & Sita – (DPW), the document is being updated as we go along. It will be developed in the Gap Analysis report. |  |
|  | Challenges | Inputs are needed from the project team (information Management unit) Per individual: The need is to find out how the project involves the individual within the working environment. From respective areas IM staff should identify how the document influences their work. The IRM unit will meet and discuss the project and how everyone gets to participate in the project. | Interviews one on one to be held with individuals in IM |
|  | Gap Analysis Report | Gap analysis report has been completed on RGBS side, awaiting release from Sita. The documents should be regarded as a stepping-stone in the development of the IM Strategy, IM staff must be more involved with the processes and feedback should be given to strengthen the Strategy. | Jeanette to forward Document to Tshidi. Recommendation made that staff should familiarize themselves with the produced documents. |
|  | Way forward | The gap analysis report will identify the processes needed to be taken – IM should Champion this process Intranet to be utilized to make impact on the business with Information Management. Awareness to be made of the importance of IM Strategy. | Maanda and Shanaaz to Champion Awareness to be made on Intranet and utilize it as a tool of communication. Awareness sessions to be held with regions. |
|  |  | Concerns: N.Bell – Benefits of the project, is it unit specific, will it speak to the specifics of a particular unit in its business process. | To address this concern. |
|  |  | The lack of understanding of the IM Strategy in DPW | Create Awareness at DPW (Regions and Head office) |
|  |  | Project Team need to identify with the documents in order to take ownership thereof. |  |
|  |  | Intranet to be utilized – making it more interesting, user friendly faster and effective to be used as a communication vehicle | Intranet Committee to determine a way forward. |
| 4. | Closure | Next meeting Scheduled Date: 06 June 2006 Time: 09h00 Place: DPW F-7 |  |