Minutes:

IM Strategy Development Project Team meeting

Held: 26/06/2006 – 09h00 – F8

| Item | Subject | Discussion | Way forward |
| --- | --- | --- | --- |
| 1. | Opening | # Apologies Jasper Chimanzi Richard Mashele Thomson Kubeka # Attendees Tshidi Makhafola Maanda T.P Mashele Richard Gertrude Semenya Shanaaz Harmse Mpho Seriti RGBS – Representatives: Jan Schutte ## SITA Representatives Jeannette Kirk |  |
| 2. | Welcome |  |  |
| 3. | IM Strategy Development project: | General Manager must have an awareness session with the HOD, Schedule to meet the General Managers and get input on the IM Strategy Draft will be done. The HOD needs to be fully briefed prior to the one with all GM’s. The letters should be written and the HOD should sign as to ensure attendance from the GM’s and SM’s side. | Tshidi Communication/ Awareness to commence to inform top management of the development of the IM Strategy and to get inputs for the finalization of the draft. |
|  | Progress | Draft of the Information Management Strategy to be viewed by DPW. The document has been hand over to SITA Awareness sessions with IM & RM was held and inputs was given during the session. | Document to be reviewed Staff must make inputs to the document |
|  |  | Inputs are needed from the project team (information Management unit) Per individual: The need is to find out how the project involves the individual within the working environment. From respective areas IM staff should identify how the document influences their work. The IRM unit will meet and discuss the project and how everyone gets to participate in the project. | IM Staff should become involved. |
|  | Awareness sessions | All districts but one (Vhembe) was covered with awareness session IM Strategy. The understanding of the IM Strategy is well understood in the regions, however they did request for more awareness session as to keep them up to date with developments. | Vhembe will be added with Mpho’s schedule for Library Services |
|  | Intranet | The Intranet is functioning well last week- Jasper has made changes on the Intranet and this was a result of the links not working- Mpho will be redoing the links on the Intranet | Jasper should clarify why he tampers with the Intranet. Jaspers role should be clearly defined interms of the Intranet |
|  |  | Intranet to be utilized – making it more interesting, user friendly, faster and effective to be used as a communication vehicle. | Intranet Committee to determine a way forward. |
|  |  | Region had problems accessing the intranet, this issue was forwarded to ICT. | Ensure Accessibility of Intranet at regions |
| 4. | Closure | Next meeting Scheduled Date: 03 July 2006 Time: 09h00 Place: |  |