2004 – 2008

June 2004 (Final)

- TABLE OF CONTENTS -

1.	EXECUTIVE SUMMARY											4

2.	STRATEGIC PLAN												5

NARRATIVE OVERVIEW											5

VISION													15

MISSION													15

SLOGAN													15

LEGAL MANDATES												15

FUNCTIONS													17

STAKEHOLDER ANALYSIS											22

CORE VALUES												23

PRIORITY AREAS FOR THIS FINANCIAL YEAR								24

STRATEGIES PER PROGRAMME										25

PROGRAMME 1	ADMINISTRATION									25

POLICY & HUMAN RESOURCE MANAGEMENT							25

INFORMATION MANAGEMENT									32

CORPORATE SERVICES										35

FINANCIAL MANAGEMENT										44

PROGRAMME 2	PROPERTY										48

PROGRAMME 3	BUILDING										54

PROGRAMME 4	ROADS										60

DEPARTMENTAL MAINTENANCE									60

RAL (ROAD AGENCY LIMPOPO)									62

3.	BUDGET SUMMARY												67

4.	STRUCTURAL PLAN											75

5.	HUMAN RESOURCE PLAN											77

6.	INFORMATION RESOURCE PLAN										85

7.	SERVICE DELIVERY IMPROVEMENT PLAN								90

8.	FACILITIES PLAN												104

9.	AFFIRMATIVE ACTION PLAN										105

STATEMENT OF PUBLIC SERVICE COMMITMENT							109

CONTACT DETAILS (HEAD OFFICE AND PROJECT CENTRES)						110

# 1.	EXECUTIVE SUMMARY

This document is the Department’s Management Plan for the period 2004-2008. It has been written in order for the Department to comply with the planning requirements of the new Public Service Regulations, the Public Finance Management Act (PFMA) and new Treasury Regulations. Most of the documents which the Department is required to publish in terms of the new Regulations and the PFMA are included in this document, including:

- Five-year strategic plans (incorporating service delivery improvement programmes)

- Human Resource Plan

- Information Plan

- Affirmative Action Plan

- Structural Plan

- Service Delivery Improvement Plan

- Facilities Plan

- Service Delivery Standards

The need to improve service delivery to the public is the driving force behind the strategic plans described in this document.  The Department of Public Works still has a long way to go in order to achieve its goal of consistently high standards of service. The Department started from a low base in 1994, having inherited a multitude of problems from the previous administration, including huge backlogs of infrastructure in previously disadvantaged areas, over-staffing in some areas, and human resources which had been disastrously underdeveloped.  The core function of the Department of Public Works is to provide and maintain infrastructure. Increasing personnel expenditure due to rising

employment costs has led to the crowding-out of other expenditure, making it increasingly difficult for the Department to fulfill its mandate of providing and maintaining infrastructure.  This situation informs the plans described in this document to restructure the Department with the aim of releasing and generating resources for service delivery. Training of personnel and affirmative action (particularly with regard to gender) are also key strategic priorities of the Department. In the 2004/2005 year, the Department will continue to focus on Service Delivery Improvement (SDI) Programmes in the areas of Roads and Bridges, Properties and Facilities Management and Building. These programmes will assist the Department with regard to efficient business processes, service and workflows, transparency, accountability and effective reporting.

- STRATEGIC PLAN

2.1	Narrative Overview

    - Objectives of the Department

On the basis of the legal mandates described below, the core functions of the Limpopo Department of Public Works are:

- Establishment and maintenance of a sound and safe provincial road network;

- Management of government properties;

- Offering a building construction management, project management, contract management and building maintenance

service to other provincial government departments.

In order to carry out these objectives, the Department has set itself the following goals:

- To utilise its limited resources as efficiently and effectively as possible; and

- To provide as high a level of services as possible, within its financial and human resource constraints.

    - Transformation of the Department

The Department has a Transformation Plan which can be obtained on request. The goals of transformation are:

- To increase representivity among the employees of the Department

- To improve service delivery so that it is more responsive, better quality, and so that it focuses on the most needy

- To improve the efficiency and effectiveness with which the Department utilises public funds.

- Service Delivery Improvement through business process redesign in Roads, Properties and Building Programmes.

To these ends, the transformation programme includes the following elements:

- Organisational redesign towards the adoption of project and cost centres, and an organisational structure suitable for

project management

- Process and systems reengineering

- Changing the organisational culture so that it respects diversity and values efficiency and productivity

- A gender programme (see affirmative action plan)

- Outsourcing of non-core activities and functions

The following statistics about the current state of the Department inform the strategic transformation plans described in more detail

later in this document:

- The Department currently employs approximately 6766 people, of whom approximately 80% are manual labourers. A high number of the Department’s staff is illiterate.

- In the 2004/2005 financial year, approximately 40% of the Department’s budget will be spent on personnel.

- There are shortages of professional staff and skilled technical, supervisory and administrative staff in the Department.

- The provincial infrastructure for which the Department is responsible is deteriorating due to inadequate funding for maintenance, and the rate of addressing the backlogs of infrastructure in previously disadvantaged areas is too slow. The February 2000 floods caused further extensive damage to infrastructure.

2.1.3      Backlogs of Infrastructure

The damage caused to public infrastructure by the February 2000 floods is summarised in Table 2.1 below.  To date the department has received R540 million from the national government to address the flood damage to roads and bridges, and the last allocation was made in the last financial year (2003/04). Thereafter, there will still be a backlog of unprepared roads and bridges. The recurring annual backlogs in budgeting for the maintenance of all provincial government infrastructure and the roads maintenance backlogs are provided in Table 2.2 and Table 2.3 below respectively.  There is also an estimated backlog of R2.5 billion worth of provincial government-funded new infrastructure, which needs to be built to service communities in the Limpopo. In addition, R4.9 billion is required for preventative maintenance and rehabilitation of existing provincial infrastructure and R8.3 billion is required to upgrade existing facilities. (see Table 2.4)

Table 2.1: Estimated flood damage to public infrastructure in the Limpopo.

| ###### SECTOR | ESTIMATED QUANTIFICATION OF DAMAGE |
| --- | --- |
| Provincial roads, bridges and drainage structures | - R 1 300 million |
| Local roads, bridges and drainage structures | R 400 million |
| Water supply systems | R 147 million |
| Housing | R 407 million (20 000 homeless families) |
| Schools | - R 84 million |
| Public facilities - Provincial game reserves and farms - Border posts | R 44 million R 5 million |
| TOTAL | Approximately R2.35 billion |

Source: Plan for Reconstructing Flood-Damaged Public Infrastructure in the Limpopo, Limpopo Government, July 2000. (Updated February 2001).

Table 2.2 Status of the funding of provincial infrastructure maintenance

| Type of Infrastructure | Department Responsible For Budgeting Maintenance | Amount Required For Annual Maintenance To Prevent Further Deterioration | Amount Required To Execute Backlog Of Maintenance Work (To Restore To Good Condition) | Amount Budgeted For Maintenance For The 2004/05 Year | Shortfall On Annual Maintenance |
| --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 5 = 2 – 4 |
| ROADS | PUBLIC WORKS | R318, 000,000 | R1 155, 000, 00 | R111, 000,000 | R207, 000,000 |
| GOVERNMENT OFFICES | PUBLIC WORKS | R36, 900,000 | R149, 500, 000 | R16 000, 000 | R 20,900,000 |
| HOSPITAL AND CLINICS | HEALTH & WELFARE | R67, 162,157 | R1, 296,002,873 | R29, 719,873 | R37, 442,984 |
| SCHOOLS AND COLLEGES | EDUCATION | R55, 701, 875 | R1, 950,128, 000 | 0 | R55, 701, 875 |
| SPORTS, ARTS, AND RECREATION | SPORTS, ARTS AND RECREATION | R4, 600, 000 | R82, 221,090 | 0 | R4, 600, 000 |
| TRAFFIC STATIONS AND WORKSHOPS | PUBLIC TRANSPORT | R4, 858,575 | R38, 950,000 | 0 | R4, 858,575 |
| STATE FARMS AND IRRIGATION SCHEMES | AGRICULTURE | R2, 140, 833 | R115, 348, 550 | 0 | R2, 140, 833 |
| TOTALS |  | R 489,363,440 | R 4,783,150,513 | R 156,719,173 | R 332,644,267 |

NOTES:

- Annual Maintenance refers to activities such as painting, services of air-conditioning, etc, which help to prolong the life of physical infrastructure. Routine activities such as cleaning of surroundings and grass cutting are not included under annual maintenance.

- The amounts in column 4 exclude flood damage reconstruction grants.

Table 2.3: ROAD MAINTENANCE BACKLOGS

| Type of maintenance | Implications of not carrying out maintenance | Current backlogs of maintenance | Annual requirement to prevent further deterioration | Amount budgeted for 2004/20051 |
| --- | --- | --- | --- | --- |
| Fog spray tar roads (R10 000 per km) Repair and Reseal tar roads (R300 000 per km) | Tar roads will rapidly fall apart and require rehabilitation | R124 million | R40 million | R41 million |
| Rehabilitate collapsed tar roads (R1 million per km) | Tar roads will become more dangerous and turn into gravel roads | R743 million | R196 million | R57 million |
| Regravel gravel roads (R100 000 per km) | Gravel roads will become impassable | R3264 million | R72 million | R52.256 million |
| Repair bridges | Bridges may collapse | R24 million | R10 million | R3.6 million |
| TOTALS |  | R1 155 million | R318 million | R153.856 million |

1.  The allocation figures for the 2004/2005 financial years exclude the flood damage reconstruction grant

Table 2.4: ROAD MAINTENANCE BACKLOGS

2.1.4   	Budgetary trends

The total budget for the Department for the 2004/2005 financial year is R 1 334  million. The Department projects expenditure on personnel to be R546 million for the year.

2.1.5    Budgets for roads infrastructure in the MTEF		Decline	De

Since 1999, there has been a gradual improvement in the funding of roads. However, based on the MTEF budget figures, the department will not be able to budget sufficiently for maintenance of the roads to prevent the maintenance backlog from increasing further, in addition to addressing the tarring backlog. The Department will therefore aim to achieve a balance between maintenance and tarring.

## 2.1.6    Five-Year Strategic Plans

The Department has four main strategic thrusts for the next five years:

- To engage in Service Delivery Improvement (SDI) programmes in order to increase the

efficiency and effectiveness of the Department

- To transform the provincial property portfolio and to dispose of non-core properties

- To implement the management of the labour-intensive rural roads programme (Gundo Lashu)

- To implement the  management of Emerging Contractor Development Programme (Sakhasonke)

- To implement learnership programmes.

These four strategic programmes are discussed further below.

Service Delivery Improvement Programme

The service delivery improvement programme is a strategic programme for the Department in all levels within Road Maintenance, Building and Properties services units. The new paradigm in public sector reform informs the commitment by the Department to this programme.  The programme is aimed at improving effectiveness, efficiency, productivity, transparency, accountability and competitiveness. During this 2004/2005, the Department will continue to engage in this programme through the implementation of sound commercial principles while conforming to provincial legislation and national government’s social responsibility parameters. The programme is also aimed at achieving the following:

- Business process re-engineering and operating standards development

- Incorporating Activity Based Costing principles in core services

- Management control system development and implementation

- Better work planning and output measurement

- Culture transformation, capacity building, , training and development

With this programme the department would like to be a citizen-centered, a service-focused; and a business-like Department.

Transformation of the Provincial Property Portfolio

As mentioned above, the Department is unable to maintain the provincial property portfolio and the condition of these properties is deteriorating. In order to address this situation, the Department plans to dispose of redundant properties.

Labour-intensive Rural Roads Programme (Gundo Lashu)

The RAL (Roads Agency Limpopo) will continue to implement a programme to reshape and regravel rural roads, using labour-intensive construction methods. The programme also involves the construction of drainage structures on rural roads, where these are required. The aims of the programme are to provide temporary employment to the long-term unemployed youth and women in rural areas, and to build good quality roads cost-effectively. The RAL has obtained British Aid funding for the planning of the programme, for technical support from the International Labour Organisation, and for training of contractors under the programme.   In 2004/2005, the Department will focus on the Gundo Lashu Programme in which a further more jobs will be created and more kilometres of rural roads are to be upgraded.

Emerging Contractor Development Programme (Sakhasonke programme)

Black Economic Empowerment (BEE) and small enterprise development are priority goals of the government. The Department can contribute to these goals by assisting with the development of emerging contractors in the building sector. The Department is able to do this through adopting and adapting the Sakhasonke emerging contractor development programme of the national Department of Public Works.  The overall objectives of the Sakhasonke programme are to assist emerging contractors to develop into companies that can survive on their own, and to create an enabling environment for emerging contractors by addressing aspects of the environment which mitigate against their development.

In 2004/2005 financial year, the Department will engage with various funding authorities in order to support the programme. The department has established a dedicated full-time unit in the Building Management section to manage the Sakhasonke programme.

  - Vision of the Department

Adequate and Reliable Public Infrastructure for a Prosperous Provincial Economy.

  - Mission of the Department

To manage provincial roads, buildings and property services through mobilization and optimal utilization of resources for efficient, accountable and customer-oriented service delivery.

## Slogan

Re A Shoma (People At Work)

## Legal Mandates

The Constitution states that provincial governments are only responsible for Public Works functions which relate to provincial functions and provincial state property. Hence, National Public Works directly undertakes Public Works functions which relate to national functions in the Province, such as the construction and maintenance of facilities and properties which are a national competence.

The Premier has assigned Provincial Public Works functions to the Department of Public Works. The Premier has included provincial roads in the provincial Public Works functions.

The operations of the Department are governed by the legislation governing the built environment professions, such as the Acts governing the Engineering, Quantity Surveying and Architecture professions. The Department has a large workforce engaged in road and building maintenance activities and therefore needs to take cognisance of the Occupational Health and Safety Act. Road and building construction activities are also governed by the relevant environmental legislation.

There is no legislation specific to Public Works, but there is a national White Paper on Public Works (Public Works Towards the 21st Century, 1997), and the Department endeavours to work within the policy framework set by the White Paper. In this regard, the Department endeavours to stimulate economic activity through job creation and empowerment of emerging entrepreneurs with particular bias towards previously disadvantaged individuals. In addition, the Department has adopted a matrix type of organisational structure, rather than a divisional organisational structure, in order to enable the adoption of project management techniques for the management of projects.

Like other departments, the Department is also guided by national policies aimed at transforming the public service, such as Batho Pele and the White Paper on Transformation of the Public Service. In addition, the Department is bound to work within the prevailing regulatory framework, including (inter alia) the Public Service Act and the new Public Service Regulations, Public Finance Management Act, New Treasury Regulations, and the Preferential Procurement Policy Framework Act. The Department is also bound by nationally negotiated agreements regarding conditions of service for its employees.

## Functions

This section describes the core and support activities undertaken by the Department.

2.6.1	Main Functions

2.6.1.1	Roads and Bridges

Roads Agency Limpopo (RAL), a company owned by the Government, is in terms of the Northern Province Roads Agency Act 11 of 1998 responsible for the provincial road network and related structures in terms of planning, design, construction and maintenance. The Board of the RAL is appointed by, and reports to the MEC for Public Works. The provincial network consists of over 25 482 km of road of which 6 466 km are surfaced and over 19 016 km are gravel. This includes all major roads (surfaced and unsurfaced) linking towns, villages and settlements in the Province. However, it does not include streets in towns and villages, which are the responsibility of the local sphere of government.

The Department has produced plans for redefining national, provincial, district and local roads in the province. These plans have been sent to the National Road Agency and to District Municipalities for comment. If implemented, the plans will result in the redefinition of a number of provincial roads as national and district roads, and a reduction in the size of the provincial road network to approximately

9 000 km.

The Department still retains approximately 4 000 personnel in the routine roads maintenance function. The Department and the RAL entered into an agreement whereby the Department will continue to carry out routine maintenance on the roads using its internal staff and equipment until such time as the routine road maintenance may be outsourced. The Department is engaged in negotiations with the personnel of the small remaining construction unit and unions as part of the process of outsourcing the construction unit.

2.6.1.2  Property Management and Building

The Department is responsible for providing the provincial government with its property requirements. This involves renting of private properties and construction and maintenance of government-owned properties. The provincial property portfolio which is managed by the Department of Public Works consists of 971 residential houses, 12 blocks of flats, three large former homeland government complexes with 21 office blocks, 34 other office blocks and 44 other smaller regional office complexes, health and education buildings, museums, cultural centres, buildings in game parks and youth camps.

Activities related to the property management function include managing lease agreements; appointing valuers; managing land matters; managing accommodation arrangements for politicians; managing the processes of disposal of property and transfer of property to local government; collecting rent revenues; management of the provincial property asset register; inspecting properties and reporting required maintenance work to landlords or to the Department’s Building section, and managing gardening, cleaning and security as well as leasing out under-utilised facilities at market related rentals.

All of the above functions are carried out internally, apart from the security function, which is partially outsourced. Security on most buildings is outsourced. The Department carries out the cleaning and gardening functions internally.

Activities related to the building function include: provision and maintenance of mechanical and electrical installations in provincial buildings; routine, periodic and preventative maintenance of buildings; rehabilitation of buildings, construction of new buildings; and design of new buildings. All design and major contractual work has been outsourced for some time. At present, the Department carries out most routine building maintenance and some preventative maintenance internally.

### 2.6.2    Internal enabling functions

In order to facilitate the implementation of the roads, building and property functions, the Department maintains four support directorates in the areas of human resource management ,GITO- information management & communication services, financial management and corporate services.

2.6.2.1   Human Resource Management

The mission of this directorate is to render policy analysis functions, staff advisory and staff management services. The directorate is responsible for the provisioning of personnel within the framework of the new Public Service Act and Regulations, as well as the Batho Pele strategy. This includes human resource planning; interfacing with the job market to gain appropriate skills for the Department; and staff advisory services is for internal HR functions. The Department’s Human Resource Plan and the Department’s Affirmative Action Plan are contained in this document.

The Workplace Relations component of this directorate is responsible for the development and maintenance of sound labour practices as well as the democratisation of the work place. The Management Services sub-directorate is responsible for conducting job analyses and evaluations, monitoring and advising on productivity as well as structural analysis.

2.6.2.2 	GITO - Information Management & Communication services

The GITO Program will act as an enabler in the improvement of delivery of services to stakeholders which aims at putting the Department to a competitive advantage. The Program will focus on management control system development and implementation in the areas of telecommunications infrastructure systems development for all components of the department; information management and communication strategies as well as business continuity plans.

The aims of these programmes are:

- To enable the Department to maintain reliable databases

- To enable the Department to maintain assets registers

- To enable the Department to plan maintenance programmes better

- To enable the Department to control projects better

- To improve communications and information management within the Department.

- To manage Service Level Agreement with SITA

The Department’s detailed Information Management Plan is included in this document.

2.6.2.3  	Financial Management

The main functions of this Directorate is to render support services to the Department in terms of co-ordination of the budget, control over stores, expenditure control, and control over procurement of goods and services. The Directorate is engaged in the following internal financial management programmes:

Programme scope of objectives:

- Budget planning and control

- Procurement Services

- Assets and Inventory management

- Render Financial Advice

- Expenditure control/management

- Regulate Financial Norms and Standards

- Development of Financial Managers

- Risk Management

- Supply chain management

Measures to meet objectives:

- Aligned strategic planning and processing

- Providing resources

- Adherence to guidelines

- Monitoring and reporting

- Internal control systems development

- Training, coaching and mentoring

- Culture reform

- Compliance and inspectorate (responsible for investigation and reporting on irregularities, co-ordination of response to the Auditor General, ensuring the application of laid down financial procedures and also ensuring the economic utilisation of government resources)

2.6.2.4 	Corporate Services

This programme seeks to render support to the Department through the following services:

- Maintaining proper records for the Department.

- Auxiliary services, including transport and office services

- Customer care

- Manage Shared Service Centres (SSC’s) in districts

- Management of tender office

  - Stakeholder Analysis

|  | Stakeholder | Mandate in terms of departmental program | Role in program | Impact (high, low or medium) | Classification (primary / secondary stakeholder) |
| --- | --- | --- | --- | --- | --- |
| 1. | Other provincial departments. | - Provide building construction, building maintenance and property and facilities management professional service - Coordinate provision of government offices - Provide security, cleaning and gardening services for common grounds at government offices - Maintain provincial asset register - Chair infrastructure commission | Provide professional project management services to Departments of Health and Education in particular. . | High | Primary |
| 2. | All infrastructure stakeholders in the province. | - Chair Provincial Infrastructure Coordinating Committee. | Coordinate infrastructure provision to promote economic development plans. | High | Primary |
| 3. | Road Agency Limpopo (RAL) | - Provide policy framework for RAL - Transfer funds to RAL | Monitor RAL. Budget for transfer payments to RAL. | High | Primary |
| 4. | The road-using public, including organisations such as taxi organisations. | - Routine maintenance of roads using in-house teams - Budgeting for provincial road network | Regular meetings with the public regarding the roads. | High | Primary |
| 5. | Legislature | - Provide information and receive guidance | As left | High | Primary |
| 6. | Local Governments | Assist with capacity building to maintain and develop local roads. | As left | Medium | Secondary |
| 7. | Built environment industry related contractors and consultants | Provide with work. Empower emerging companies. Promote best practices. | As left | High | Secondary |
| 8. | Personnel in the department | Good personnel management, in line with relevant legislation and best practice | As left | High | Secondary |
| 9. | Trade unions | Good practice labour relations | As left | High | Secondary |
| 10. | Sita | Business needs analysis requirement for IT/IS business | Regular meeting with regard to IT/IS issue | High | Secondary |

2.8       Core Values

The Department of Public Works has the following core values:

- Hard-working

- Value-for-money

- Fairness and transparency

- Customer-orientation

- Willingness to improve

- Progressiveness

- Professionalism

- Compliance

- Zero tolerance to misconduct

2.9	Priority Areas for 2004/2005

- Outsourcing of road construction unit

- Service delivery improvement of road maintenance, building maintenance, cleaning, gardening and security

- Further Implementation of Labour-intensive road regraveling programme (Gundo Lashu).

- Repairing flood-damaged roads and bridges

- Routine and preventative maintenance and rehabilitation of roads

- Tarring of roads

- Using in-house building staff to upgrade road camps and to repair the residential property portfolio

- Disposal of redundant properties

- Improving revenue collection

- Implementation of Risk Management

- Training of staff

- Complete personnel audit and recapturing personnel on PERSAL

- Personnel Information Management system

- Improved management of the remaining property portfolio

- Implementation of Emerging Contractor Development Programme (Sakhasonke)

3.	Strategies

  - Strategies per Program

# Sub-Program: Policy and HRM-Budget for 2004/2005-28 753 Million

| OBJECTIVES | ACTIVITY | TARGETS & TIME FRAME AND PERFORMANCE MEASURES | PROGRESS TO DATE | FUTURE PLANS | BUDGET | CONTRIBUTION TO PROVINCIAL GROWTH & DEVELOPMENT STRATEGY |
| --- | --- | --- | --- | --- | --- | --- |
| Leadership & Management: To provide meaningful, innovative leadership in the area of strategic human resources management | BROAD HR KNOWLEDGE BASE: Implement innovative recruitment techniques. Plan business focused HR. Develop succession and Retention Plans. Effective HRD: Develop career orientated skills development plan. Implement Skills Development Act, Implement an integrated ABET programme | March 2005 March 2005 | Competent workforce. Compliance to standards. 688 generic training 1300 ABET intake Skills development plan developed Learner -ships introduced 126 bursaries to new students | 80% of literacy level for all Persal users. Enrol 401 employees for ABET. Issue 500 bursaries. 6000 generic training interventions. Increase leaner ship intake |  | Promote clean governance. Promote corporate governance. Comply with legislation. Capacity building of staff. Provide best Human Resource solution. |
|  | Democratic and healthy work environment: Practice sound labour relations. Establish an integrated Workplace Health Programme with subprogram’s of Occupational Health and Safety, EAP and HIV/AIDS. | March 2005 | Disciplinary cases & grievances conducted professionally. Workplace forums operational. HIV/Aids strategy has been drawn up. 6 Deputy managers: WHP appointed for all districts. Marketing of an integrated WHP conducted at 80% of cost centres. | Reduction in psychological and health impairment Increase level of staff involvement in decision making to increase. 300 Peer educators to be trained and operational in all districts. Effective EAP &, OHS, structure in place. |  |  |
| Policy and Strategy: Align human resources policies and strategy towards service delivery in line with the vision and mission of the department. | Implement extensive employee communication strategy on departmental policies and strategy: Align policies with departmental strategic objectives. Put in place HR Risk Management Strategy and Plan. Programme Strategic plan signed off by HOD Review existing policy. | March 2005 | Departmental Policy Manual developed, approved and circulated. HR review meetings held. Quarterly risk management reviews held. | Finalise outstanding policies. Update current policies to ensure relevance in current situation. Extensive communication of policies to all level workers Monitor implementation of policies and assess risk posed by the policies. Ensure that all departmental policies are linked to public service regulations and collective agreements. |  | Human Resources is a strategic partner in Service Delivery. Creation of awareness in civil society of opportunities within the Department. Compliance with relevant legislation. Clearly Articulated. Policies are accessible. Effective administration, which legitimises the processes of government is in place. |
| 3.Customer and Stakeholder Focus: Customer and stakeholder needs relating to strategic human resource management are quantified and prioritised according to service delivery standards. | Identify all customers. Asses customer needs and prioritise them according to importance and impact. Put in place customer complaint mechanism | Quarterly up to March 2005 | Customer and Stakeholder feedback Imbizos were held. | Reduction in number of complaints. Number of complaints recorded. Conduct quarterly customer survey. |  | Build a competent and responsive public service. |
| 4.People Management: Manage staff and personnel within the legal administrative framework. | Develop and implement relevant policies to manage staff. Familiarise staff with their rights and obligations and the legal framework governing their conduct. Involve staff in decision making Functional employee wellness Programme Motivate staff by rewarding good performance through the PMS. Manage Poor performance through counselling and providing relevant training and support. Create a healthy and democratic work environment | March 2005 | Level of staff involvement in decision-making has increased. Reduction in sick leave utilised. | Increased staff satisfaction. Minimal staff turnover. Reduction in employees taking sick leave related to workplace stress and illness. |  | Get motivated workforce with broad skills base. Support recruitment and retention of appropriate skills and staff. Provincial Strategy on women empowerment had been implemented. |
| 5. Resource and information: optimise all human resource management supporting activities to improve deployment of capital, human and material resources for service delivery | Create reliable information base with proper documentation of information. Create a Human Resources Management Knowledge Base. | March 2005 | Improved Integrity of staff records. Improved record keeping | Review the skills base of the department. Review the placement of staff. Ensure integrity of all staff records. Correctly place staff in the Persal system. |  | Development of capacity of serving personnel for Service Delivery Improvement. |
| 6. Processes Continuous Identification: Identification review, management and improvement of all process to attain best human resource management service | Transformation and restructuring the workplace. Redesigned HR systems and processesing service delivery improvement programme. Redesigned organisational structure. Process review actions plans. Implementation of the Public Service Regulations. Documented HR process and procedures. | March 2005 | Improved workflow. Improved results. Synergy of processes. Quality work and reports. Efficient and effective organisational structure. Effective and efficient processes and systems. Jobs have been analysed; Job evaluation done and posts created. Vacant post filled for realisation of the strategic plan. Programme successfully developed. | Timeous Review of organisational structure. Create Posts or redesign where necessary. |  | Have a competent provincial administrative department, which is able to carry out its service delivery mandates effectively and efficiently. |
| 7. Impact on society: Meaningful contribution to the realisation of departmental social responsibility programme in line with the government policy. | Implementation of employment equity. Implementation of Learner ship system. Provision of EAP services to family members of serving employees. | March 2005 | Feedback from stakeholders. Feedback from community members. Compliance to SETA standards. Compliance to legislation and adherence to targets. Positive behavioural change. | Number of people employed from designated groups. Number of Learnerships training supplemented. Number of families assisted under the EAP. 100 Peer educator deployed in the community. Satisfied customers. |  | Ensure a safe working environment and comply with legislation. Prevent the spread of HIV/AIDS through partnerships. Retain skilled personnel in the province to advance objectives of the PGDS. Spend allocated funds on value adding activities. Progress towards meeting equity targets. |
| 8Customer and stakeholder satisfaction: Provision of Human Resources solutions to all users and beneficiaries of Human Resources Management Services. | Establishment of Human Resources Call Centre. Maintain up to date Human Resources records. Ensure well trained and professional & friendly staff. Streamline and simplify HR documentation. | March 2005 | Helpdesk established and utilised. Responses to queries and complaints fast-tracked. | Satisfied customers. |  | A proactive approach is followed ie problems that might lead to indiscipline are dealt with before they manifest themselves in cases of misconduct. |
| 9. People satisfaction: Continuously strive improve the satisfaction and involvement of staff and pursuit of a healthy working environment. | Promote Employee wellness and motivation through WHP, OD & LR, PM initiatives. Functional consultative Forums. Democratic work place environment. SHEQR compliant work environment. | March 2005 | More motivated workforce. More responsive administration. Increased understanding and implementation of safety measures. | To reduce the number of dissatisfied staff. To reduce staff turnover. To reduce cases of misconduct. |  | Democratisation of the workplace. Public service is seen as a preferred working environment Racial and gender proportions are more reflective of the demographics of the province and thus more representative and responsive service delivery is possible. |
| 10. Supplier and Partnership Performance: Consolidation of frameworks utilised in managing performance of suppliers and service providers. | Establish service providers database. Affiliate to professional bodies and association. Assess need for and establish HR Call Centre if required. | March 2005 | Started capturing preferred suppliers on database. | To capture the total number of HR service providers in a central database. Adhere to legislation. |  | Support of SMME and BEE initiatives and economic development in the province. |
| 11. Organisational Results. Contribution of HRM in the realisation of the overall vision and mission by streamlining all value adding process. | Improve reliability of personnel records. Comply with the Public Service Regulations and all other legislation including Batho Pele. Reduce number of audit queries. | March 2005 | Improved organisational performance. Improved image of the department. | Up to date personnel records. Increased compliance to Batho Pele Principles. Unqualified audit report. |  | Realisation of provincial growth and development strategy. Increased efficiency and effectiveness. Improve quality of life in the province. |

3.1.3 Sub-Program: GITO Information & Communication Management - Budget for 2004/2005: R19, 283 million

| OBJECTIVES | ACTIVITY | TARGETS & TIME FRAME AND PERFORMANCE MEASURES | PROGRESS TO DATE | FUTURE PLANS | BUDGET | CONTRIBUTION TO PROVINCIAL GROWTH & DEVELOPMENT STRATEGY |
| --- | --- | --- | --- | --- | --- | --- |
| - Develop & Implement Master Systems Plan (MSP) | Coordinated Departmental IT activities | September 2004 | MSP Proposal approved | Implementation of proposals from MSP |  | Optimal utilization of ICT |
| - Provision of Telecommunication Infrastructure (LAN & WAN) | Network cabling & Switches. Network Maintenance Contracts | October 2004 | All district offices are networked with Head Office, and 80% of cost centres are on the network | To network all district offices and cost centres with Head Office and Districts To ensure that the network is always operational through maintenance service contracts. |  | Improvement of internal & external communications resulting in improved coordination of infrastructure provision. Reliability and availability of information in support of better decision-making. |
| - Hardware Provision | Hardware acquisition: - Computers Printers Scanners Plotters | August 2004 | 100% of hardware & related accessories provided for H/O. 80% provided for cost centres and district offices. | To acquire adequate hardware & related accessories for the Department. |  | Improved service delivery |
| - Software Application & database development & licensing - Software and Hardware maintenance | Development and provision of systems. Software licensing. Maintenance of all computer related equipment. | November 2004 September 2004 January 2005 | Adequate software & support services are provided. All software currently used in the Department is licensed. On going | BAFMIS and other systems are fully developed. GIS and RMS projects are fully operational To acquire software licenses for new software. Development of replacement policy for old equipment |  | Improved service delivery Compliance with legislation Improved service delivery |
| - Management of SLA with SITA | Effective and efficient management of SLA for the achievement of value for money | March 2005 | Holding regular meeting with SITA | Evaluate and assess SITA reports |  | Improved service delivery |
| - Research & development | Evaluation of new technology for the best advantage of the department | November 2005 | Investigate the installation of “ apache” web server open source software | Open discussion with SITA about open source support |  | Cost effective and also helps to improve service delivery |
| - Sound asset register | -develop IT asset register -marking of IT assets - conduct IT audit | November 2004 | To have an up to date asset register | Effective inventory management |  | Stock control & elimination of audit queries |
| - Information Management | Publications and Management reports Document Cataloguing Library Services Departmental Intranet | On-going December 2004 November 2004 April 2004 | Quarterly & Annual reports as well as quarterly newsletters are produced on time. A database for all documents is developed and maintained. An Information Library is established and maintained. A departmental intranet site is established and maintained. | To publish quarterly and annual reports as well as quarterly newsletters. Develop a systematic document cataloguing system. To establish an effective resource facility. To develop, maintain & update the intranet |  | Improve communication Improve service delivery and improve internal and external communication. Promote information sharing with stakeholders Availability of Information And compliance with PAIA |
| - Communication | Develop & implement communication strategy | 2004/2005 | Communication Strategy draft is in place. | To ensure that there is a coordinated government activity. |  | Improve internal and external communication. |

      - Sub-Program: Corporate Services - Budget for 2004/2005 – 68, 744 million

| OBJECTIVES | ACTIVITY | TARGETS & TIME FRAME AND PERFORMANCE MEASURES | PROGRESS TO DATE | FUTURE PLANS | BUDGET | CONTRIBUTION TO PROVINCIAL GROWTH & DEVELOPMENT STRATEGY |
| --- | --- | --- | --- | --- | --- | --- |
| To develop and manage internal and external communications strategies for the Department including telecommunications | To do a needs analysis of telecommunication infra-structure in the regions and ensure that backlogs are addressed | Better internal and external communications 1/Mar/2004. | Needs analysis undertaken in some regions and districts offices. Help desk was set up and functioning. Publicized the function and purpose of help desk. Procedures to follow in terms of customer complaints finalised. Customer Care policy finalised. Provided training to core personnel both at head office and regional offices concerning better communication strategies | To reach all stakeholders especially those in rural areas. Ensure that all customer care personnel in district offices are trained and implement uniform procedures as at Head Office. Ensure that all districts office has tele-communications. |  | Support the department to realize its overall objectives and strategies by providing effective efficient administrative support services. |
|  | Conduct surveys with all customers to ensure proper internal and external communications. | Improved communication and reporting procedures. 31/Mar/2004. | All stakeholders were notified of contact details for the Department and the complaint reporting procedures. | Develop methodology to undertake surveys and analyze data gained. |  |  |
|  | Develop proper communications strategies with the project centers to ensure that all policy documents and circulars are timeously received. | Speedy resolution of customer complaints and minimal complaints. 31/Mar/2004. |  | Review and implement communications strategies. |  |  |
| To maintain proper records for the Department. | To constantly review all work methods and procedures to identify and note all weakness in the current work methods and implement improvements. | Easily and readily accessible consistent information. Systematic filing of records. 31/Mar/2005. | All registry personnel at head office were trained in-house and also attended a records and registry management course at Pretoria conducted by the National Archives | Roll out the training program to project centers. |  | Assist the department to reach its overall objective and strategies by providing effective efficient administrative support services. |
|  | Implementation and monitoring of the filing procedures at head office and all project centers. Re-organize the layout of registry and arrange with the Building directorate to expand registry. | Proper records management system. 30/Mar/2004 | More uniform system of filing instituted. Visits to the project centers were undertaken and on-site training on proper records-management were given. | Processes re-engineering – computerization of records. |  |  |
| To perform excellent office services functions such as travel and accommodation arrangements, providing stationery, managing fax and photocopier services, as well as processing the payment of these accounts. | To constantly review all work methods. To do a needs analysis of labour savings devices and institute resource plan to address backlogs in all regions. Put in place processes and systems to ensure the timeous payments of accounts. | Effective and efficient office services (travel, accommodation arrangements, stationary, labor-saving devices, etc) to all officials in the department. 31/Mar/2004. | Needs analysis undertaken. Districts like Mopani have been given funds and backlogs addressed. Improvement in the payments of accounts and the provision of better services to officials in the department as a results of in-house training. Paper-based processes reviewed and converted into electronic database – at testing phase. | Strategic management capacity building. |  | Assist the department to reach its overall objective and strategies by providing effective efficient administrative support services. |
|  | Constantly check the stock at the stationery to ensure that there is enough stock and place orders if stock on hand drops to 50%. | Improved service delivery. 31/Mar/2004 | Processes re-engineering developed. | Computerize asset and inventory control registers |  |  |
|  | To develop fault-reporting strategies for labour-saving devices and reduce the time taken to effect repairs to labour saving devices | Improved service delivery. 31April 2004 |  | Review and implement fault reporting strategies |  |  |
|  | Timeously process payments to service providers. | Effective payment methods and customer satisfaction 31/Mar/2005 | Fewer queries from service providers concerning payments of accounts than previously. In- house training conducted concerning the proper tracking of accounts and the payments thereof. | Processes re-engineering: Database design and implementation. |  |  |
| To manage the government motor fleet as well as subsidised vehicles to ensure proper utilization of government vehicles to enable departmental officials to execute their functions effectively. | Do needs analysis of subsidised motor vehicles as well as government cars and put in place resource plan to address shortfalls. To constantly review all work methods and procedures to identify and note all weakness in the current work methods and implement improvements. Constantly review the under utilization of vehicles on a monthly basis | Improved control of vehicle management resulting in reduced expenditure, eradication of irregularities and receiving value for money. 31/Mar/2004. | Training on vehicle control management has been given to all transport officers in the department. Smooth transition of the decentralization of the transport function from the department of Transport to the Department of Public Works completed. 20% increase in the acquisition of vehicles for the current replacement of GG vehicles. | Activity-based costing – (to critically evaluate all costs associated with the running of both subsidised and government vehicles and set benchmarks to ascertain if the Department is getting value for money). |  | Assist the department to reach its overall objective and strategies by providing effective efficient administrative support services. |
|  | Inspect all government vehicles and monitor expenditure and set up database for all subsidized cars as well as claims. | Cost reduction 31/Mar/ 2004 | Strategic workshop conducted to identify weaknesses and improve work methods. Reports are scrutinized on monthly basis to ensure that under utilization of vehicles are reported. | Processes re-engineering database design and implementation. |  |  |
|  | Update and Complete assets register of all Government vehicles | Updated and reliable inventory of all vehicles in the department. 31/Mar/2004 | Undertaken joint counting exercise with the Department of Transport. Given in-house training to all transport officers concerning inventory registers. | Processes re-engineering: Database design and implementation. |  |  |
| Ensure that supply chain management processes and procedures are in place and all work methods and procedures in the Departmental Tender sub-directorate are reviewed to ensure that there is proper internal control measures in place to deal with the increased delegations from the Provincial Tender Board . | To do an analysis of procurement procedures to ensure that there is adherence to the PPPF Act. Put in place year long quotation process to ensure acquisition of goods and services in cases of emergency. To constantly review all work methods and procedures to identify and note all weakness in the current work methods and implement improvements. | Proper and efficient adjudication of Tenders. Efficient support services to the Departmental Tender committee and core business directorates of the Departments. Transparent and accountable adjudication of Tenders. 30 November 2004. | Organisational structure of department Tender Directorate has been restructured. Organisational structure has been approved and a senior manager has been appointed. | To develop database to track the receipt, the adjudication and awarding of Tenders. |  | Assist the department to reach its overall objective and strategies by providing effective efficient administrative support services. |

| OBJECTIVES | ACTIVITY | TARGETS & TIME FRAME AND PERFORMANCE MEASURES | PROGRESS TO DATE | FUTURE PLANS | BUDGET | CONTRIBUTION TO PROVINCIAL GROWTH & DEVELOPMENT STRATEGY |
| --- | --- | --- | --- | --- | --- | --- |
| Ensure that the Shared Service Centers provide a prompt service to the core directorates in terms of procuring goods and services and attending to their request timeously. | Put in place monitoring systems such as registers to measure the time the request is received by the Shared Service Centers to the moment the request is finalised. Undertake monitoring and evaluations of these systems on quarterly basis. Get reports on bi- monthly basis from shared service centre managers. | Improved service delivery to core directorates. 1/Mar/2004. | Registers in regions are already implemented. Shared Service Centers were trained and memo circulated. Strategic workshop was held and issues relating to core directorates and ssc’s mapped out. | To reach all stakeholders in the regions and ensure that all officials have uniform set of standards in meeting requests especially from core directorates. |  | Support the department to realize its overall objectives and strategies by providing effective efficient administrative support services. |

      - Sub-Program: Financial Management - Budget for 2004/2005 – 44,598 million

| OBJECTIVE | ACTION | PERFORMANCE MEASURES | TIME FRAMES | ENABLING ENVIRONMENT | RESPONSIBLE PERSON |
| --- | --- | --- | --- | --- | --- |
| BUDGET PLANNING | Activity-based budget | Compilation of activity segmented budget framework | March of every fiscal period | Confirmed budget allocations from Treasury. Continuous forward planning of projects by Managers | Manager: Budget to co-ordinate |
|  | Constant budget plan | Reduction of virements and transfer of funds throughout the year. | December every year | Informed and accurate input from directorates | Deputy Manager |
|  | Timeous capturing and activating of budgets | Expenditure commences at the beginning of the financial year. Reduction of budget cuts; fiscal dumping & unauthorized expenditure. | 31st March of every year | Budgets to be finalized before the end of the financial year, and any changes to the structure should be finalized before the end of January. | The whole component of Budget Planning. |
|  | Monitoring of budgets | Areas of under and over expenditure are identified during the early stages | Monthly | Programme Managers’ availability for report discussion | Deputy Manager |
|  | Compliance with regulations | Ensure that MTEF budgets are compiled in the SCOA format and other guidelines | According to Treasury schedule | Time table on due dates for reports and formats | All Managers |
|  | Compliance with sec40 (4) b-c monthly reports to the EA and Treasury. Monthly reconciliation | Force-closer of books avoided. Monthly closure of books and no exceptions | Monthly | Systems running efficiently. No down time on server. Capable officials | Deputy Manager. Senior State Accountant. State Accountant |
| REVENUE PLANNING | Increased collection of revenue | Comparison of percentage in previous periods | Monthly | Adherence of all clients to market-related prices | Accounting clerk. Properties programme for updating leases |
|  | All moneys collected payable to the Provincial Revenue | Timeous payments to provincial revenue | Weekly payments | Efficient financial systems | State Accountant |
|  | Strategic revenue planning | Other avenues of raising revenue. Optimal collection | Continuous | Information management- credible asset registers | Deputy Manager Revenue |
|  | Timeous capturing of receipts | Eliminate fraud and exceptions | Daily | Efficient financial systems | State Accounting |
|  | Efficient bookkeeping | Reduction on shortages and surpluses of cash on hand | Daily | Capable officials | Accounting clerks |
|  | Effective Debt Management | Timeous collection of debt | Monthly | Credible assets register. Complete information from systems | State Accountant |
| EXPENDITURE MANAGEMENT | Expenditure control | Spending within voted period. Reduction of percentage on virements | Monthly | Timeous availability of budget and systems | Deputy Manager |
|  | Accurate, timely and responsive reports | User-friendly reports for non-financial managers. Reconciled systems reports | 7th day of every month | Capable staff; Efficient financial systems | Syscon; Deputy Manager |
|  | Reduced payment cycle | Age analysis details on 6 months cycle | Monthly | Information flow, contracts management by line officials | Deputy Manager-Accounts coordination |
|  | Safe custody of vouchers & face value documents | Fewer or no audit queries; Reduction in fraud & corruption; All vouchers stored in relevant districts | Monthly | Assistance from Compliance with regular district audits | State Accountants |
|  | Payroll management | Statutory compliance; Accurate management of third party obligations on payroll | Within obligated period | Information from 3rd parties; Rapport with clientele- HRM | Deputy Managers for Finance & HRM |
| ASSET AND INVENTORY MANAGEMENT | Restructuring of stores management | Effective inventory management. Reduction of audit queries. | Data capture and structure of the charts of accounts | Co-operation from all programme managers. Relevant systems in place | Information management for services and officials in stores management |
|  | Implement Inventory Management System | Automation of the inventory management process | 31 March 2005 | Relevant systems in place | Systems manager and manager : Inventory & Assets |
|  | Stock provision | Economic order quantities | Quarterly and annually | Relevant systems in place | Provisioning Officers |
|  | Disposal of obsolete and redundant moveable assets | Auction sale programme; Inventory management asset registers | Monthly review | Boards of survey nominated; Directorates maintain asset registers | Deputy Manager Assets & Inventory |
|  | Stores inspection | Loss reduction; Adherence to stores management systems | Monthly | Compliance unit and provisioning officers working together | Deputy Manager Asset & Inventory |
|  | Asset management | Asset registers for the department and financial asset accounting. Optimal utilisation of resources | Quarterly reconciliation of assets and rand value | Co-operation from all programmes on their assets. Relevant systems in place for automation. Dedicated personnel | All programme managers; Asset managers |
|  | Purchases and acquisitions | Process orders and invoices | Daily | Submission of requisitions, quotations and authorities | Support staff |
| SYSTEMS MANAGEMENT | Administering systems – PERSAL, BAS, FINEST | Systems availability, Performance Reliable data | Daily | Computers in workstations; Software packages loaded for users as per request; Training sessions available | Information management for services and officials in other programmes |
| MANAGEMENT OF PURCHASES | Monitoring procurement policies & regulations | Complete compliance with policies | Monthly reports | Systems and procedures in place | Programme managers and Finance officials |
|  | Implement internal controls for procurement | Eliminate audit queries and potential fraud, negligence & corrupt activities | Monthly review | Conduct risk assessment annually | Snr manager financial management; Manager purchases |
|  | Set up and communicate procurement process | Analyse returns on purchases | Monthly | Establish consultation and communication for users; Provision of procedure manuals for the process | Managers Procurement and Purchases |
| RISK MANAGEMENT | Risk assessment | Compilation of risks identified in department, actions to combat the potential risks | Done every five years but reviewed annually | Human and financial resources | CFO – accountable Risk & security manager-responsible |
|  | Communication of Risk strategy | Incorporation of risk controls in all business processes | By March 2004/05 | Management support & understanding of the concept | Risk Manager – and All managers |
|  | Implementation of Phase III of the risk management system | All programmes have risk champions. Management has quarterly progress reports on risk. SDI programme merges reporting with risk management. Workshop was conducted for all Risk Champions (9-11-/02/04). Monitoring and evaluation to be done on regular basis | 31st March 2004/05 | Availability of human resources. Support from all programmes | Risk manager. SDI Team and all managers |
|  | Fraud Prevention Plan | Identification and prioritisation of controls in high risk areas | Quarterly reviews | Programme Managers’ availability for report discussion | Risk Manager |
|  |  | Compliance audits & internal audit to focus on high risk areas. Reports on progress Workshops for communicating the plan | Quarterly reviews Annually September 2004 | Audit plans to be driven by the assessments. Skilled personnel. Audit being carried, human & financial resources Financial & human resources | Internal Audit Unit, Compliance Manager Risk manager Compliance manager Risk manager Compliance manager |

# Supply Chain Management

The Minister of Finance has approved policy guidelines for a Supply Chain Management Framework in terms of section 76(4)(c) of the Public Finance Management Act (PFMA). This framework has to form an integral part of the financial management system.

Guidelines have been gazetted in December 2003 and is still at a conceptual stage, however the activities envisaged by the framework are already occurring in the department, the major difference is that they occur in various programmes and are therefore not aligned with the guidelines. The management team still has to finalise the organisational framework and other resources needed to ensure implementation of the objectives of the Supply Chain Management Framework.

3.1.2	Programme 2: Properties and Facilities Management - Budget for 2004/2005 R101,898  M

| OBJECTIVES | ACTIVITY | TARGETS, TIME FRAMES & PERFORMANCE MEASURES | PROGRESS TO DATE | FUTURE PLANS | BUDGET | CONTRIBUTION TO PROVINCIAL GROWTH & DEVELOPMENT STRATEGY |
| --- | --- | --- | --- | --- | --- | --- |
| Disposal of redundant state properties | Disposal of provincial land and properties in accordance with the “disposal land for provincial state owned redundant properties” Sale of flats | To sell 657 residential housing units by the end of June 2004 To sell 4 flats by the end of November 2004. | To date 1562 properties have been identified, of which 668 have been declared redundant. 112 Properties have been transferred to National PW. A total of 622 properties have been valued at R98, 284,161 million. A total of 480 properties were sold at the value of R62,992,769 million 2 flats have been valued for the purpose of disposal. | To lobby the minister of Land Affairs regarding the issuing of section 28(1) certificates. To do valuation of the remaining flats. To retain one flat for the sole use of officials rendering essential services. | R2 100 000 | Revenue raising. Release government from non-core functions. Release resources for service delivery. Black economic empowerment. |
| Optimal utilization of office space | To proceed with the space audit in the remaining buildings | Follow-up report will be made available on an ad-hoc basis |  | To market vacant office space To liaise with the Department of Education to release underutilized buildings for rental purposes. |  | Current vacant/underutilized space can serve as a potential source of revenue. |
| Lease Management | Continuous updating and management of lease management | Ongoing | A Complete schedule of leases has been compiled | The list is presently being populated into the BAFMIS system |  | Eliminate unauthorized and illegitimate rental payments |
| Improved Management of Residential Properties | Rental Collection Improved management of tenants and leases. | Aim to achieve 98% rental collection by March 2004 To appoint housing inspectors who will be responsible for lease and tenant management by June 2004 | The process of recovering arrear rental has improved. Effective tools are used to speed up the process a) Liaising with various departments and tenants who are in the arrears b) The appointment of a private attorney through the State attorney for the eviction process of defaulters. c) Submitted list of rent defaulters to the private attorneys. d) National Departments accommodated in provincial owned buildings are paying renal fees. Updated tenant records. | To hold progress review meetings with the State Attorney, appointed private lawyers and this Department. |  | Increase revenue collection |
| Updating of a comprehensive provincial property register | Vest all the properties in the name of the Northern Province, which involves identification of properties in consultation with other departments to confirm ownership; obtaining Item 28 (1) certificates from the national Minister of Land Affairs before registration with the Deeds Office | Vesting of 43 Model C schools, 54 Game Parks, 11 Road camps and identified administrative block/cost centre | Developed a comprehensive asset register but some information is still missing e.g. information i.r.o. properties not yet vested. PSLDC approved vesting applicant for 11 road camps and 29 other admin property | - Develop a data storage facility for storing documents. - Continue to liaise with the Gauteng provincial government to acquire title deeds of properties, which are situated in Limpopo. - Continue with the vesting programme. | R 6 000 000.00 |  |
| Transfer of properties to Municipalities | Briefing of districts Municipalities Signing of Deed of Donation Registration and transfer of properties | To transfer 168 of the 197 R293 Towns | 107 properties have been identified for transfer so far and approved by EXCO All district Municipalities have been briefed and have identified officials to sign the Deed of Transfer. 146 towns to be transferred to Municipalities have been approved by PSLDC, 168 by Treasury, and 120 by the MEC | Review targets once the R293 townships are ready for transfer to Municipalities | Included in Disposal. (Part of Disposal) | Improved governance and inter-governmental cooperation. |
| Cleaning services | Daily cleaning and upkeep of common state buildings and grounds |  | Workplans put in place. Improvement in cleanliness and presentability of grounds of government buildings | To introduce relevant training programmes. | R800 000 | Good government image. Efficient and effective administration |
| Gardening services | Maintenance of gardens at common government offices |  | Workplans put in place. Improvement in cleanliness and presentability of grounds of government buildings | To introduce relevant training programmes. Appoint horticulturists | R460 000 | Good government image. Efficient and effective administration |
| Security services |  |  | Workplans put in place. Improved management of private security contracts | To introduce relevant training programmes. | R8 500 000.00 | Good government image. Efficient and effective administration |
| Outsourcing of provincial guesthouses | Appointment of private operators to manage three guesthouses in the province | Envisaged occupation 1 April 2003 | Guest houses are operating. | 5 year lease contract in place |  | Generate revenue and improve service delivery. |

3.1.3		PROGRAM 3: GOVERNMENT BUILDINGS - BUDGET FOR 2004/2005 – R252,333 Million

|  | OBJECTIVE | ACTIVITY |  | TARGETS, TIME FRAMES AND PERFORMANCE MEASURES |  |  | PROGRESS TO DATE | FUTURE PLANS |  | BUDGET |  |  | CONTRIBUTION TO PROVINCIAL GROWTH & DEVELOPMENT STRATEGY |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Improved work output of the directorate’s construction teams | Roll –out of the Commercialisation of the building construction units at completion of the pilot phase in the Capricorn District |  | Impart commercialisation skills and techniques to building teams in district offices. Ensure that the teams are subjected to private sector conditions when commissioned to undertake projects. Effective project management plans, schedules and cash flow projections will be developed against which performance will be measured. Target: 2005/04/31 |  |  |  | To continue eventually developing capacity within the teams for the execution of work on competitive tendering, both in public and private sector. |  | Education for school projects. Public Works funds personnel related costs in respect of the teams. BUDGET: End-user Departments to advise (End-user business plans still awaited) |  |  | Higher work output per rand spent in building construction work. |  |
|  | Ensure and guarantee the safety and reliability of government offices to employees | Maintenance and upgrading of government office buildings including electrical and mechanical installations therein. |  | The work schedules for all categories of activities will commence around 01/04/2004. These efforts will be measured through the attainment of structurally sound buildings and reliable electro-mechanical equipment/ facilities in these buildings |  |  | The government buildings have already been audited and the scope of work to be undertaken documented. Contracts for the maintenance, servicing and repair of specialised equipment have been advertised and awarded. | To secure funding for complete refurbish-ment/re-placement of certain aspects of building infrastructure that have deteriorated excessively due to poor funding of maintenance |  |  |  |  | A confident, motivated and productive workforce and compliance with the Occupational Health and Safety Regulations. |  |
|  | Render effective routine building maintenance services within Public Works using in-house maintenance teams | Draw up business plans in line with maintenance activities that concur with activity based budgeting and manpower skills. Consolidation of business Units for enhanced productivity and cost effectiveness Intensify routine inspection of facilities Continuous Improvement of supervision |  | Compilation of business plans. Fully operational business units in the Districts to be commissioned by April 2004. |  |  | The Directorate has already aligned the utilisation of its resources (labour, materials, etc) for the 2004/05 financial year with the corresponding business plan. Maintenance is being undertaken proactively following work generation by our inspection teams rather than reactively. Facility inspection schedules are being considerably adhered to. 200 dwelling units at road camps are to be constructed. Electrical billing meters have been installed and general maintenance work undertaken. | To continue auditing the government buildings for compliance with the Occupational Health and Safety Act regulations, and implement effective maintenance programmes accordingly. |  |  |  |  | Sustainability of building infrastructure in support of growth and development strategy. |  |
|  | Render effective routine building maintenance services to other departments using in-house maintenance teams | Consult with user departments on scheduling of maintenance in their facilities. Publicising departmental business plans to other departments in line with the department’s service delivery standards. Make use of the normally applicable norms of work scheduling in industry when drawing programmes of work and setting targets. |  | Performance measurement will be by way of the better state of building infrastructure due to good maintenance practices. Full implementation from 2004/04/01 |  |  | Consultative forums have been set-up with end-users departments to review project plans and progress. | To ensure that departments submit their maintenance/refurbishment needs to Public Works at least six months before the anticipated time of implementation, to promote better planning. |  | This budget resides with client departments such as Health and Education, and varies from year to year. End-ser Departments to advise (End-user business plans for 2004-05 still awaited) |  |  | Sustainability of building infrastructure in support of growth and development strategy. |  |
|  | To manage the provision and construction of facilities for health and education. | Plan projects together with the client departments. Liaise with consultants in the design of projects. Monitor construction and cash flows of facilities. |  | Planning should be completed 6 months prior to implementation. Design takes between 1 to 3 months. Depending on the complexity of the project. Construction takes between 3 to 24 months depending upon the complexity of the projects. Performance is measured in terms of quality of workmanship, time frames, budgets and specifications. |  |  | More technical staff to manage projects have been employed. | Future plans vary from year to year and are dependent upon Dept. of Health and Welfare and Education’s planning and budgets. |  | Budget is compiled and controlled by end user departments. End user departments are supposed to provide business plans 6 months before implementation of projects. |  |  | Providing quality and cost effective health and education infrastructure. |  |
|  | Further consolidation and strengthening of project management systems in the directorate. | Enhancing the skills and expertise of staff in technological advancements in project management. |  | Improved project management system by 2004/03/31 |  |  | The directorate’s organisational structure has been revised to increase technical capacity and eliminate the identified hindrances to service delivery | Have a fully functional project management system in place. |  |  |  |  | Providing Professional Management skills and systems to manage health and education projects |  |
| Implementation of an emerging contractor development programme (ECDP)-Sakhasonke |  |  | 60 selected contractors are placed on learner ship. Conduct theoretical and practical training of the selected trainees Facilitate trainees’ access to credit. |  | Theoretical and Practical training is in the process and will continue to November 2005, performance will be measured and evaluated through regular assessment of trainee’s comprehension of contract and project management principles. | Successfully completed two building suite projects. Successfully obtained 193 points credit. All contract documentation between trainees and mentors, mentors and this department has been compiled. Service Providers to continue to conduct training at a suitable identified venue . A creditor to lend money to the contractor has been identified. |  |  | To utilize the services of the trained contractors in the construction of 4 classroom blocks under private sector conditions. |  |  | Delivery of quality and cost effective infrastructure for dept. of health and education. - More jobs will be created. |  |  |

3.1.4	PROGRAM 4:  ROADS AND BRIDGES - BUDGET FOR 2004/2005 R 805,745

3.1.4.1	Sub-Program: Departmental maintenance R302,199

| OBJECTIVE | ACTIVITY | TARGETS & TIME FRAME AND PERFORMANCE MEASURES | PROGRESS TO DATE | FUTURE PLANS | BUDGET | CONTRIBUTION TO PROVINCIAL GROWTH & DEVELOPMENT STRATEGY |
| --- | --- | --- | --- | --- | --- | --- |
| To maintain safe and rideable roads for public use. | 1.Routine Pavement Maintenance (Pothole, edge-break repair and crack-sealing with departmental teams) | TARGETS: Pothole repair: 33,000 sq.m Edge breaks: 1,600 km Crack-sealing: 340,000 m 2005/3/31 | Pothole repair: 36,888 sq.m Edge-breaks: 1,575 km Crack sealing: 331,426.m projected to 31/03/2004 | The Service Delivery Improvement (SDI) Unit to investigate and report on the quality and efficiency of the patchwork, edge-break repair and crack sealing | Personnel: R39,222,000.00 Goods & Services R20,344,000.00 TOTAL: R59,565,000.00 | To facilitate economic Growth and Development in the Province through Well-maintained roads. |
|  | 2.Gravel Maintenance (Balding & Re-gravelling with departmental machines and rented machines) | TARGETS: Regraveling: 400 km; Balding gravel roads:500,000 bl-km Balding tar road shoulders: 1000 km Reshaping gravel roads: 1,000 km. 2005/3/31 | Regraveling: 225.4 km Balding gravel roads: 513,634 bl-km. Balding tar road shoulders: 975 km Reshaping gravel roads: 421 km. . projected to 31/03/2004 | New standards for gravel roads maintenance implemented in April 2003 – to be revised annually. | Personnel: R31,377,000.00 Goods & Services: 75,563,000.00 TOTAL: R106,940,000.00 | To facilitate economic Growth and Development in the Province through Well-maintained roads. |
|  | 3.Drainage Maintenance (Cleaning of drainage structures with departmental teams) | TARGETS: Clean drainage structures: 26,000; Install culverts 325 Construct head/wingwall 1,500 2005/3/31 | Actual drainage structures cleaned: 23,832; 324 structures were installed. Wing-walls installed 1,447 projected to 31/03/2004 | New standards for drainage maintenance implemented in April 2003 – to be revised annually. | Personnel: R31,377,000 Goods & Services: R18,891,000 TOTAL: R50,268,000.00 | To facilitate economic Growth and Development in the Province through Well-maintained roads. |
|  | 4. Reserve Maintenance (Cleaning of the road reserve, grass-cutting, bush-clearing) | Increased length of road reserve maintained TARGETS: Bush-clearing 93,000,000 sq.m. Grass-cutting: 10,000,000 sq.m 2005/03/31 | Actual length of road reserve where grass was cut is 9,848,010 sq.m;. Bush-clearing: 88,312,775 sq.m. projected to 31/03/2004 | New standards for drainage maintenance implemented in April 2003 – to be revised annually. | Personnel: R47,066,000 Goods & Services R17,438,000 TOTAL: R64,503,000 | To facilitate economic Growth and Development in the Province through Well-maintained roads. |
|  | 5. Road-signs Maintenance (Departmental maintenance and erection of road-signs). | TARGETS: Install 16,500 road signs Fence repair 100 km Planting poles 18,000 2005/03/31 | Road signs installed: 15,243; Fence repair 74 km Painting 17,575 poles projected to 31/03/2004 | New standards for drainage maintenance implemented in April 2003 – to be revised annually. | Personnel: R7,844,000 Goods & Services: R13,078,000 TOTAL: R20,922,000 | To facilitate economic Growth and Development in the Province through Well-maintained roads. |

      - Sub-Program: Roads Agency Limpopo (RAL) - Budget for 2004/2005: R 503,546 million

(See RAL’s business plan for 2004-2005)

| OBJECTIVE | ACTIVITY | TARGETS & TIME FRAME AND PERFORMANCE MEASURES | PROGRESS TO DATE | FUTURE PLANS | BUDGET | CONTRIBUTION TO PROVINCIAL GROWTH & DEVELOPMENT STRATEGY |
| --- | --- | --- | --- | --- | --- | --- |
| To effectively and efficiently manage the Provincial Road Network (planning, designing and constructing) to its optimum potential | - Oversee and manage works projects - Implement adequate road and other asset maintenance and cleaning programs | - Strategic routes to be kept operational - Routine and periodic maintenance to be timeous and cost efficient - Technical standards to be maintained by 03/04 financial year. | Enhancement, Development and Integration of RMS on course. To be substantially complete by 04/05. Projects for 2004/2005 are to be approved. Consultants for 04/05 projects are in the process of being approved and designs, tendering and awarding to be complete by March 2004. Projects for 2003/2004 are currently progressing. | RMS to be enhanced, developed, integrated and operated as the RAL's primary roads management tool. | R216.6 million allocated for upgrading from gravel to tar. R153,15 million allocated for maintenance of roads and bridges (regravelling, bridge repairs, rehabilitation repair, reseal and fog spray) R30 million allocated for administration. R4,5m for RMS (Roads assessment and bridges inspection) . | All high priority projects will be in line with the Provincial Development Strategy plan considering the Ivory Routes, the Spatial Development Rationale and the Spatial Development Initiative including the Dilokong sub-corridor. |
| Strategic planning, design, construction, operation, rehabilitation and maintenance of the Limpopo Province road network. | Demarcate provincial roads. | All provincial roads declared as such by March 2005 | Proposal document approved by EXCO. Discussions held with municipalities. Municipalities to take decision. The delay is caused by the fact that RAL must first have ownership of the assets (Roads) before they can be transferred to the municipalities | RMS to reflect demarcated network | In-house | Provincial road network defined |
|  | Establish an appropriate land and asset register for the entire provincial road network | Asset register to be developed once provincial network has been defined – March 2005 | Administrative process on demarcation is going on | RMS to reflect demarcated network | In-house | Provincial road network defined |
|  |  | Development of Provincial Road Network Strategy By March 2004 | Prioritization of road maintenance, rehabilitation, upgrading and construction by 04/05. | Provincial road network strategy refined to reflect demarcated road network. | In-house | Provincial road network strategy aligned with Provincial Growth and Development Strategy. |
| To generate revenue from the development and management of its assets | Tolling of Provincial Roads Charging of levies, fees or rentals for advertising, access, rentals, leasing, within road reserves. | Revenue Generation Plan developed by 2005/5/31 | CSIR appointed to investigate revenue generation possibilities | Implementation of findings | A percentage of the total revenue generated | Revenues raised will be invested in the provincial road network |
| To develop technical expertise that will render services to other institutions | World class human resource development. | Human Resource policies and procedures developed by end 04/05. | Human resources policies and procedures adopted | Policies and procedures revised and updated | In-house | Improve efficiency of provincial road network management |
|  |  | To offer RAL's technical services to other organizations by March 2004 | Approval for Agency to perform such functions received from EXCO | To render services and thereby generate revenue | In-house | Improved efficiency of provincial road network management |
|  | Benchmark the RAL’s Technology and communication strategy | Technology and Communication strategy developed and in operation by March 2004 | None | World class Technological exhibition. |  | World-class infrastructure provision in the province. |
| To implement an aggressive (strategic) funding programme | Exploit opportunities to access funds from donors, government departments and other sources | Funds from other sources by March 2004 | Discussion with stakeholders and donors | Commitment of infrastructure development by other entities. |  | Co-ordinate effort in the development of Provincial infrastructure |
| Socio-economic development | Developing emerging contractors | Develop and implement guidelines to promote emerging contractors by 2004/2005 | Contractors and consultants trained in Lesotho to continue with the construction work. | Implementation of the strategy | In-house | Contribution to job creation |
|  | Employment creation and poverty alleviation through implementing Labour Intensive Programmes | Successfully implement the Labour Intensive Rural Roads Maintenance Programme (on-going) | LIRRMP is progressing well | Scale up programme from pilot | R60 million | Job creation, poverty alleviation and SMME development |
|  | Redressing historical imbalances | Implementation of Affirmative Action policies to re-dress historical imbalances by 2004/05/31 | Affirmative recruitment procedures in place | Extend affirmative action to all RAL procurement | Staff Costs | Human Resource development and economic empowerment |

3.1.4.2.	New programme under development (EPWP) Budget R1 million

| OBJECTIVE | ACTIVITY | TARGETS & TIME FRAME AND PERFORMANCE MEASURES | PROGRESS TO DATE | FUTURE PLANS |  | BUDGET | CONTRIBUTION TO PROVINCIAL GROWTH & DEVELOPMENT STRATEGY |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Expanded Public Works Program (EPWP) | Implementation and coordination of Expanded Public Works Programme in the province. | Implementation of the programme by provincial departments 1st April 2004. Municipalities should commence by June 2004. | Potential projects identified by the DPW for implementation under the EPWP are: - Electromechanical Contract Development Programme- Business Plan completed by August 2004; Mechanical Maintenance mobile units- Feasibility study finalized by December 2004; Labour intensive road maintenance programme-programme will commence in August 2004;Alternative building materials- Resource to be completed by March 2005; Carpentry & Pluming Contractor Development- potential trainees to be identified by December 2004; Establishment of training facilities for EPWP – feasibility study to be finalized by March 2004; Learnerships – Implementation during 2004/05 | Implementation of the programme that falls under EPWP. | The department will be managing R1 billion, which will be allocated to the private sector |  | Approximately 25000 job will be created. |  |

3.	Budget Summary

  - Allocations for the 2004/2005 Budget

The department’s budget has been compiled and captured in line with the New Economic Reporting Format and New Standard Chart of

Accounts (SCOA) as introduced by National Treasury. It will basically improve accountability and modernise the accounts of government

by bringing budget and expenditure reporting in line with international best practice. It will provide better quality information to legislatures

in decision and policymaking process.

Summary of provincial payments and estimates by economic classification: Public Works

|  | Outcome |  |  | Main appropriation | Adjusted appropriation | Revised estimate | Medium-term estimates |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Audited | Audited | Audited |  |  |  |  |  |  |
| R thousand | 2000/01 | 2001/02 | 2002/03 | 2003/04 |  |  | 2004/05 | 2005/06 | 2006/07 |
| Current payments | 976,417 | 918,745 | 734,565 | 739,973 | 732,382 | 731,399 | 758,293 | 835,062 | 918,907 |
| Compensation of employees | 447,679 | 457,031 | 568,716 | 495,291 | 498,482 | 497,499 | 535,625 | 668,053 | 708,242 |
| Goods and services | 527,184 | 457,389 | 157,382 | 244,682 | 233,900 | 233,900 | 222,668 | 167,009 | 210,665 |
| Interest and rent on land | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Financial transactions in assets and liabilities | 1,554 | 4,325 | 8,467 | 0 | 0 | 0 | 0 | 0 | 0 |
| Unauthorised expenditure | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Transfers and subsidies to: | 3,924 | 3,334 | 358,614 | 475,000 | 549,000 | 549,000 | 505,750 | 673,681 | 749,408 |
| Provinces and municipalities | 2,500 | 2,500 | 7,922 | 5,000 | 5,000 | 5,000 | 0 | 0 | 0 |
| Departmental agencies and accounts | 0 | 0 | 347,584 | 465,000 | 539,000 | 539,000 | 500,250 | 667,632 | 742,755 |
| Universities and technikons | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Public corporations and private enterprises | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Foreign governments and international organisations | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Non-profit institutions | 0 | 0 | 2,078 | 0 | 0 | 0 | 0 | 0 | 0 |
| Households | 1,424 | 834 | 1,030 | 5,000 | 5,000 | 5,000 | 5,500 | 6,049 | 6,653 |
| Payments for capital assets | 17,156 | 7,382 | 35,509 | 28,666 | 38,691 | 38,691 | 69,700 | 64,335 | 34,213 |
| Buildings and other fixed structures | 9,932 | 24 | 13,169 | 22,566 | 28,059 | 28,059 | 43,500 | 47,500 | 16,368 |
| Machinery and equipment | 7,219 | 7,358 | 22,340 | 6,100 | 10,632 | 10,632 | 26,200 | 16,835 | 17,845 |
| Cultivated assets | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Software and other intangible assets | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Land and subsoil assets | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Of which Capitalized compensation | 18,156 | 13,066 | 7,892 | 0 | 0 | 0 | 0 | 0 | 0 |
| Total economic classification: PUBLIC WORKS | 1,015,653 | 942,527 | 1,136,580 | 1,243,639 | 1,320,073 | 1,319,090 | 1,333,743 | 1,573,078 | 1,702,528 |

| Table B.2: Payments and estimates by economic classification: Programme 1: Administration |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Outcome |  |  | Main appropriation | Adjusted appropriation | Revised estimate | Medium-term estimates |  |  |
|  | Audited | Audited | Audited |  |  |  |  |  |  |
| R thousand | 2000/01 | 2001/02 | 2002/03 | 2003/04 |  |  | 2004/05 | 2005/06 | 2006/07 |
| Current payments | 39,665 | 61,317 | 98,346 | 117,417 | 139,126 | 139,126 | 151,267 | 131,043 | 138,665 |
| Compensation of employees | 24,917 | 41,645 | 66,332 | 63,019 | 81,574 | 81,574 | 92,063 | 97,335 | 103,281 |
| Salaries and wages | 22,728 | 37,147 | 59,171 | 55,796 | 74,351 | 74,351 | 80,823 | 87,844 | 93,115 |
| Social contributions | 2,189 | 4,498 | 7,161 | 7,223 | 7,223 | 7,223 | 11,240 | 9,491 | 10,166 |
| Goods and services | 14,483 | 18,916 | 30,672 | 54,398 | 57,552 | 57,552 | 59,204 | 33,708 | 35,384 |
| Subsistence Domestic |  |  |  | 2,850 | 4,850 | 4,850 |  |  |  |
| Telephone Services |  |  |  | 8,000 | 8,000 | 8,000 |  |  |  |
| GG Vehicles RunningCosts |  |  |  | 2,050 | 5,014 | 5,014 |  |  |  |
| Computer Hardware(Purchase) |  |  |  | 5,200 | 5,300 | 5,300 |  |  |  |
| Others | 14,483 | 18,916 | 30,672 | 36,298 | 34,388 | 34,388 | 59,204 | 33,708 | 35,384 |
| Interest and rent on land | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Interest |  |  |  |  |  |  |  |  |  |
| Rent on land |  |  |  |  |  |  |  |  |  |
| Financial transactions in assets and liabilities | 265 | 756 | 1,342 |  |  |  |  |  |  |
| Unauthorised expenditure |  |  |  |  |  |  |  |  |  |
| Transfers and subsidies to1: | 1,428 | 834 | 1,030 | 1,330 | 1,330 | 1,330 | 5,500 | 6,049 | 6,653 |
| Provinces and municipalities | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Provinces2 |  |  |  |  |  |  |  |  |  |
| Provincial Revenue Funds |  |  |  |  |  |  |  |  |  |
| Provincial agencies and funds |  |  |  |  |  |  |  |  |  |
| Municipalities3 |  |  |  |  |  |  |  |  |  |
| Municipalities |  |  |  |  |  |  |  |  |  |
| Municipal agencies and funds |  |  |  |  |  |  |  |  |  |
| Departmental agencies and accounts | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Social security funds |  |  |  |  |  |  |  |  |  |
| Provide list of entities receiving transfers4 |  |  |  |  |  |  |  |  |  |
| Universities and technikons | 1,428 | 834 | 1,030 | 1,330 | 1,330 | 1,330 | 5,500 | 6,049 | 6,653 |
| Transfers and subsidies to1: - continued |  |  |  |  |  |  |  |  |  |
| Public corporations and private enterprises5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Public corporations |  |  |  |  |  |  |  |  |  |
| Subsidies on production |  |  |  |  |  |  |  |  |  |
| Other transfers |  |  |  |  |  |  |  |  |  |
| Private enterprises |  |  |  |  |  |  |  |  |  |
| Subsidies on production |  |  |  |  |  |  |  |  |  |
| Other transfers |  |  |  |  |  |  |  |  |  |
| Foreign governments and international organisations |  |  |  |  |  |  |  |  |  |
| Non-profit institutions |  |  |  |  |  |  |  |  |  |
| Households | 1,428 | 834 | 1,030 | 1,330 | 1,330 | 1,330 | 5,500 | 6,049 | 6,653 |
| Social benefits |  |  |  |  |  |  |  |  |  |
| Other transfers to households | 1,428 | 834 | 1,030 | 1,330 | 1,330 | 1,330 | 5,500 | 6,049 | 6,653 |
| Payments for capital assets | 5,030 | 2,738 | 8,352 | 6,055 | 9,827 | 9,827 | 17,000 | 11,186 | 11,857 |
| Buildings and other fixed structures | 0 | 0 | 0 | 5,955 | 6,150 | 6,150 | 0 | 0 | 0 |
| Buildings |  |  |  | 5,955 | 6,150 | 6,150 |  |  |  |
| Other fixed structures |  |  |  |  |  |  |  |  |  |
| Machinery and equipment | 5,030 | 2,738 | 8,352 | 100 | 3,677 | 3,677 | 17,000 | 11,186 | 11,857 |
| Transport equipment | 2,131 | 131 |  |  | 3,250 | 3,250 | 8,000 | 11,186 | 11,857 |
| Other machinery and equipment | 2,899 | 2,607 | 8,352 | 100 | 427 | 427 | 9,000 |  |  |
| Cultivated assets |  |  |  |  |  |  |  |  |  |
| Software and other intangible assets |  |  |  |  |  |  |  |  |  |
| Land and subsoil assets |  |  |  |  |  |  |  |  |  |
| Of which Capitalized Compensation | 1,141 | 2,121 | 2,983 |  |  |  |  |  |  |
| Total economic classification: Programme 1 | 47,264 | 67,010 | 110,711 | 124,802 | 150,283 | 150,283 | 173,767 | 148,278 | 157,175 |
| Of which: Capitalised compensation6 |  |  |  |  |  |  |  |  |  |
| 1) Details of capital transfers to be included in a note to the budget statement. |  |  |  |  |  |  |  |  |  |
| 2) Includes all grants to provinces and grants from national departments to provincial entities. |  |  |  |  |  |  |  |  |  |
| 3) Includes all grants to local government and grants from national departments to local government entities. |  |  |  |  |  |  |  |  |  |
| 4) This only includes national agencies grouped into various categories, e.g. regulatory, SETA's, etc. - no business entities included here. |  |  |  |  |  |  |  |  |  |
| 5) Category exclusively for business like entities, National Treasury to decide which entities to be included. |  |  |  |  |  |  |  |  |  |
| 6) Details on this classification are provided in the Guidelines for Implementing the New Economic Reporting Formats - October 2004 |  |  |  |  |  |  |  |  |  |
| Table B.2: Payments and estimates by economic classification: Programme 2: Public Works |  |  |  |  |  |  |  |  |  |
|  | Outcome |  |  | Main appropriation | Adjusted appropriation | Revised estimate | Medium-term estimates |  |  |
|  | Audited | Audited | Audited |  |  |  |  |  |  |
| R thousand | 2000/01 | 2001/02 | 2002/03 | 2003/04 |  |  | 2004/05 | 2005/06 | 2006/07 |
| Current payments | 370,409 | 292,660 | 338,594 | 336,735 | 307,009 | 307,009 | 305,727 | 362,069 | 417,774 |
| Compensation of employees | 246,338 | 237,501 | 288,576 | 245,168 | 235,394 | 235,394 | 250,949 | 335,124 | 355,231 |
| Salaries and wages | 216,396 | 210,273 | 260,901 | 226,842 | 217,068 | 217,068 | 229,098 | 308,228 | 326,721 |
| Social contributions | 29,942 | 27,228 | 27,675 | 18,326 | 18,326 | 18,326 | 21,851 | 26,896 | 28,510 |
| Goods and services | 123,411 | 53,024 | 46,130 | 91,567 | 71,615 | 71,615 | 54,778 | 26,945 | 62,543 |
| GG Vehicles Running Costs |  |  |  | 10,513 | 0 | 0 |  |  |  |
| Water and electricity |  |  |  | 13,630 | 11,962 | 11,962 |  |  |  |
| Consultant |  |  |  | 1,000 | 1,900 | 1,900 |  |  |  |
| Capital Remuneration |  |  |  | 2,130 | 4,530 | 4,530 |  |  |  |
| Contractor Services |  |  |  | 32,528 | 26,564 | 26,564 |  |  |  |
| Building Materials |  |  |  | 24,000 | 21,900 | 21,900 |  |  |  |
| others | 123,411 | 53,024 | 46,130 | 7,766 | 4,759 | 4,759 | 54,778 | 26,945 | 62,543 |
| Interest and rent on land | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Interest |  |  |  |  |  |  |  |  |  |
| Rent on land |  |  |  |  |  |  |  |  |  |
| Financial transactions in assets and liabilities | 660 | 2,135 | 3,888 |  |  |  |  |  |  |
| Unauthorised expenditure |  |  |  |  |  |  |  |  |  |
| Transfers and subsidies to1: | -4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Provinces and municipalities | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Provinces2 |  |  |  |  |  |  |  |  |  |
| Provincial Revenue Funds |  |  |  |  |  |  |  |  |  |
| Provincial agencies and funds |  |  |  |  |  |  |  |  |  |
| Municipalities3 |  |  |  |  |  |  |  |  |  |
| Municipalities |  |  |  |  |  |  |  |  |  |
| Municipal agencies and funds |  |  |  |  |  |  |  |  |  |
| Departmental agencies and accounts | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Social security funds |  |  |  |  |  |  |  |  |  |
| Provide list of entities receiving transfers4 |  |  |  |  |  |  |  |  |  |
| Universities and technikons | -4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Transfers and subsidies to1: - continued |  |  |  |  |  |  |  |  |  |
| Public corporations and private enterprises5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Public corporations |  |  |  |  |  |  |  |  |  |
| Subsidies on production |  |  |  |  |  |  |  |  |  |
| Other transfers |  |  |  |  |  |  |  |  |  |
| Private enterprises |  |  |  |  |  |  |  |  |  |
| Subsidies on production |  |  |  |  |  |  |  |  |  |
| Other transfers |  |  |  |  |  |  |  |  |  |
| Foreign governments and international organisations |  |  |  |  |  |  |  |  |  |
| Non-profit institutions |  |  |  |  |  |  |  |  |  |
| Households | -4 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Social benefits | -4 |  |  |  |  |  |  |  |  |
| Other transfers to households |  |  |  |  |  |  |  |  |  |
| Payments for capital assets | 730 | 251 | 16,864 | 11,611 | 22,464 | 22,464 | 51,800 | 51,806 | 20,933 |
| Buildings and other fixed structures | 0 | 24 | 13,169 | 11,611 | 21,509 | 21,509 | 43,500 | 47,500 | 16,368 |
| Buildings |  |  | 13,169 | 11,611 | 21,509 | 21,509 | 43,500 | 47,500 | 16,368 |
| Other fixed structures |  | 24 |  |  |  |  |  |  |  |
| Machinery and equipment | 725 | 227 | 3,695 | 0 | 955 | 955 | 8,300 | 4,306 | 4,565 |
| Transport equipment |  |  | 1,358 |  |  |  |  |  |  |
| Other machinery and equipment | 725 | 227 | 2,337 |  | 955 | 955 | 8,300 | 4,306 | 4,565 |
| Cultivated assets |  |  |  |  |  |  |  |  |  |
| Software and other intangible assets |  |  |  |  |  |  |  |  |  |
| Land and subsoil assets | 5 |  |  |  |  |  |  |  |  |
| Of which Capitalized Compensation | 8,689 | 5,810 | 1,279 |  |  |  |  |  |  |
| Total economic classification: Programme 2 | 379,824 | 298,721 | 356,737 | 348,346 | 329,473 | 329,473 | 357,527 | 413,875 | 438,707 |
| Table B.2: Payments and estimates by economic classification: Programme 3: Road Infrastructure |  |  |  |  |  |  |  |  |  |
|  | Outcome |  |  | Main appropriation | Adjusted appropriation | Revised estimate | Medium-term estimates |  |  |
|  | Audited | Audited | Audited |  |  |  |  |  |  |
| R thousand | 2000/01 | 2001/02 | 2002/03 | 2003/04 |  |  | 2004/05 | 2005/06 | 2006/07 |
| Current payments | 566,343 | 564,768 | 297,625 | 289,491 | 285,741 | 284,758 | 301,299 | 341,950 | 362,468 |
| Compensation of employees | 176,424 | 177,885 | 213,808 | 187,104 | 181,514 | 180,531 | 192,613 | 235,594 | 249,730 |
| Salaries and wages | 155,433 | 157,647 | 193,059 | 170,232 | 164,642 | 163,659 | 177,388 | 212,731 | 225,495 |
| Social contributions | 20,991 | 20,238 | 20,749 | 16,872 | 16,872 | 16,872 | 15,225 | 22,863 | 24,235 |
| Goods and services | 389,290 | 385,449 | 80,580 | 102,387 | 104,227 | 104,227 | 108,686 | 106,356 | 112,738 |
| Repair Equipment |  |  |  | 21,000 | 21,200 | 21,200 |  |  |  |
| Fuel : Heavy Machines |  |  |  | 18,000 | 17,042 | 17,042 |  |  |  |
| Spares:Heavy Machines |  |  |  | 10,000 | 19,948 | 19,948 |  |  |  |
| Roads Signs |  |  |  | 9,016 | 9,016 | 9,016 |  |  |  |
| others | 389,290 | 385,449 | 80,580 | 44,371 | 37,021 | 37,021 | 108,686 | 106,356 | 112,738 |
| Interest and rent on land | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Interest |  |  |  |  |  |  |  |  |  |
| Rent on land |  |  |  |  |  |  |  |  |  |
| Financial transactions in assets and liabilities | 629 | 1,434 | 3,237 |  |  |  |  |  |  |
| Unauthorised expenditure |  |  |  |  |  |  |  |  |  |
| Transfers and subsidies to1: | 0 | 0 | 347,584 | 465,000 | 539,000 | 539,000 | 500,250 | 667,632 | 742,755 |
| Provinces and municipalities | 0 | 0 | 347,584 | 465,000 | 539,000 | 539,000 | 500,250 | 667,632 | 742,755 |
| Provinces2 |  |  |  |  |  |  |  |  |  |
| Provincial Revenue Funds |  |  |  |  |  |  |  |  |  |
| Provincial agencies and funds |  |  | 347,584 | 465,000 | 539,000 | 539,000 | 500,250 | 667,632 | 742,755 |
| Municipalities3 |  |  |  |  |  |  |  |  |  |
| Municipalities |  |  |  |  |  |  |  |  |  |
| Municipal agencies and funds |  |  |  |  |  |  |  |  |  |
| Departmental agencies and accounts | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Social security funds |  |  |  |  |  |  |  |  |  |
| Provide list of entities receiving transfers4 |  |  |  |  |  |  |  |  |  |
| Universities and technikons | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Transfers and subsidies to1: - continued |  |  |  |  |  |  |  |  |  |
| Public corporations and private enterprises5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Public corporations |  |  |  |  |  |  |  |  |  |
| Subsidies on production |  |  |  |  |  |  |  |  |  |
| Other transfers |  |  |  |  |  |  |  |  |  |
| Private enterprises |  |  |  |  |  |  |  |  |  |
| Subsidies on production |  |  |  |  |  |  |  |  |  |
| Other transfers |  |  |  |  |  |  |  |  |  |
| Foreign governments and international organisations |  |  |  |  |  |  |  |  |  |
| Non-profit institutions |  |  |  |  |  |  |  |  |  |
| Households | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Social benefits |  |  |  |  |  |  |  |  |  |
| Other transfers to households |  |  |  |  |  |  |  |  |  |
| Payments for capital assets | 11,396 | 4,393 | 10,293 | 11,000 | 10,576 | 10,576 | 900 | 1,343 | 1,423 |
| Buildings and other fixed structures | 9,932 | 0 | 0 | 5,000 | 4,576 | 4,576 | 0 | 0 | 0 |
| Buildings |  |  |  | 5,000 | 4,576 | 4,576 |  |  |  |
| Other fixed structures | 9,932 |  |  |  |  |  |  |  |  |
| Machinery and equipment | 1,464 | 4,393 | 10,293 | 6,000 | 6,000 | 6,000 | 900 | 1,343 | 1,423 |
| Transport equipment |  | 3,989 | 9,074 | 6,000 | 6,000 | 6,000 |  |  |  |
| Other machinery and equipment | 1,464 | 404 | 1,219 |  |  |  | 900 | 1,343 | 1,423 |
| Cultivated assets |  |  |  |  |  |  |  |  |  |
| Software and other intangible assets |  |  |  |  |  |  |  |  |  |
| Land and subsoil assets |  |  |  |  |  |  |  |  |  |
| Of which Capitalized Compensation | 8,326 | 5,135 | 3,630 |  |  |  |  |  |  |
| Total economic classification: Programme 3 | 586,065 | 574,296 | 659,132 | 765,491 | 835,317 | 834,334 | 802,449 | 1,010,925 | 1,106,646 |
| Table B.2: Payments and estimates by economic classification: Programme 4: Community-Based Programme (CBP) |  |  |  |  |  |  |  |  |  |
|  | Outcome |  |  | Main appropriation | Adjusted appropriation | Revised estimate | Medium-term estimates |  |  |
|  | Audited | Audited | Audited |  |  |  |  |  |  |
| R thousand | 2000/01 | 2001/02 | 2002/03 | 2003/04 |  |  | 2004/05 | 2005/06 | 2006/07 |
| Current payments | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Compensation of employees | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Salaries and wages |  |  |  |  |  |  |  |  |  |
| Social contributions |  |  |  |  |  |  |  |  |  |
| Goods and services | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| of which |  |  |  |  |  |  |  |  |  |
| Specify item |  |  |  |  |  |  |  |  |  |
| Specify item |  |  |  |  |  |  |  |  |  |
| Specify item |  |  |  |  |  |  |  |  |  |
| Specify item |  |  |  |  |  |  |  |  |  |
| Interest and rent on land | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Interest |  |  |  |  |  |  |  |  |  |
| Rent on land |  |  |  |  |  |  |  |  |  |
| Financial transactions in assets and liabilities |  |  |  |  |  |  |  |  |  |
| Unauthorised expenditure |  |  |  |  |  |  |  |  |  |
| Transfers and subsidies to1: | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Provinces and municipalities | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Provinces2 |  |  |  |  |  |  |  |  |  |
| Provincial Revenue Funds |  |  |  |  |  |  |  |  |  |
| Provincial agencies and funds |  |  |  |  |  |  |  |  |  |
| Municipalities3 |  |  |  |  |  |  |  |  |  |
| Municipalities |  |  |  |  |  |  |  |  |  |
| Municipal agencies and funds |  |  |  |  |  |  |  |  |  |
| Departmental agencies and accounts | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Social security funds |  |  |  |  |  |  |  |  |  |
| Provide list of entities receiving transfers4 |  |  |  |  |  |  |  |  |  |
| Universities and technikons | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Transfers and subsidies to1: - continued |  |  |  |  |  |  |  |  |  |
| Public corporations and private enterprises5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Public corporations |  |  |  |  |  |  |  |  |  |
| Subsidies on production |  |  |  |  |  |  |  |  |  |
| Other transfers |  |  |  |  |  |  |  |  |  |
| Private enterprises |  |  |  |  |  |  |  |  |  |
| Subsidies on production |  |  |  |  |  |  |  |  |  |
| Other transfers |  |  |  |  |  |  |  |  |  |
| Foreign governments and international organisations |  |  |  |  |  |  |  |  |  |
| Non-profit institutions |  |  |  |  |  |  |  |  |  |
| Households | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Social benefits |  |  |  |  |  |  |  |  |  |
| Other transfers to households |  |  |  |  |  |  |  |  |  |
| Payments for capital assets | 2,500 | 2,500 | 10,000 | 5,000 | 5,000 | 5,000 | 0 | 0 | 0 |
| Buildings and other fixed structures | 2,500 | 2,500 | 10,000 | 5,000 | 5,000 | 5,000 | 0 | 0 | 0 |
| Buildings | 2,500 | 2,500 | 10,000 | 5,000 | 5,000 | 5,000 |  |  |  |
| Other fixed structures |  |  |  |  |  |  |  |  |  |
| Machinery and equipment | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Transport equipment |  |  |  |  |  |  |  |  |  |
| Other machinery and equipment |  |  |  |  |  |  |  |  |  |
| Cultivated assets |  |  |  |  |  |  |  |  |  |
| Software and other intangible assets |  |  |  |  |  |  |  |  |  |
| Land and subsoil assets |  |  |  |  |  |  |  |  |  |
| Of which Capitalized Compensation |  |  |  |  |  |  |  |  |  |
| Total economic classification: Programme 4 | 2,500 | 2,500 | 10,000 | 5,000 | 5,000 | 5,000 | 0 | 0 | 0 |

  - MTEF revenue projection from sale of assets

The estimated revenue from the disposal of state houses for the MTEF period is illustrated in the following table:

| 2003/2004 | 2004/2005 | 2005/2006 | 2006/2007 |
| --- | --- | --- | --- |
| R21,020,000 | R10,792,000 | R10,035,000 | R10,161,000 |

4. 	STRUCTURAL PLAN

Narrative Overview

The department has an organisational establishment that is based on the strategic plan and the transformation programme of the department.

The establishment has approved posts with the break down per Region as follows: -

| Programme | Establishment |
| --- | --- |
| Administration | 820 |
| Buildings | 2511 |
| Roads | 4221 |
| Properties | 1122 |
| TOTAL | 8674 |

5.	HUMAN RESOURCE PLAN

Narrative overview

Staffing in the department is to ensure proper human resource allocation to meet operational needs and the requirements of service delivery.  However, the current situation is that staffing statistics indicate more manual workers as opposed to project management staff required to implement the mandate of the department in contract management of roads services, buildings services and property management services.

The figures below illustrate the employment statistics in the department*

| Salary Band | Establishment | Employees |
| --- | --- | --- |
| Level 1-2 | 4897 | 4183 |
| Level 3-5 | 1191 | 1280 |
| Level 6-8 | 2515 | 1052 |
| Level 9-12 | 297 | 224 |
| Senior Management Service | 36 | 27 |
| Total | 8936 | 6766 |

* Due to the restructuring of the public service, the above figures in terms of the establishment, total number of employees and excess staff numbers are expected to fluctuate.

The focus of the HRD strategy is in building capacity of low level workers with a deliberate budgetary allocation of:

- 50% is allocated for workers below Higher Education i.e. for ABET.

- 5% is allocated for management development

- 35% is allocated for Higher Technical Training.

- 10% is allocated for general development.

The department is engaged in a programme to translate workers to occupational categories which are equivalent in order to absorb as many as possible of the supernumeraries into vacant posts. The procedure will be used to link their translation to relevant skill development as per strategy to develop capacity in the lower level.

SKILL COMPETENCIES NEEDED

General Managers, Professionals, Contracts and Project Managers and Professional Office Workers and Information Management support.

EMPLOYMENT REQUIREMENTS

Personnel will be employed on permanent or on a temporary basis dependent upon the need to do so.

Age Distribution & Analysis per classification code for 2004/ 2005

| Salary Level | Age | Total | Salary Level | Age | Total | Salary Level | Age | Total | Salary Level | Age | Total | Salary Level | Age | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 20-29 | 0 | 2 | 20-29 | 3 | 3 | 20-29 | 10 | 4 | 20-29 | 4 | 5 | 20-29 | 0 |
|  | 30-39 | 24 |  | 30-39 | 488 |  | 30-39 | 49 |  | 30-39 | 47 |  | 30-39 | 60 |
|  | 40-49 | 27 |  | 40-49 | 1832 |  | 40-49 | 146 |  | 40-49 | 306 |  | 40-49 | 142 |
|  | 50-59 | 8 |  | 50-59 | 1679 |  | 50-59 | 120 |  | 50-59 | 241 |  | 50-59 | 56 |
|  | 60-64 | 1 |  | 60-64 | 54 |  | 60-64 | 2 |  | 60-64 | 6 |  | 60-64 | 6 |
| Salary Level | Age | Total | Salary Level | Age | Total | Salary Level | Age | Total | Salary Level | Age | Total | Salary Level | Age | Total |
| 6 | 20-29 | 8 | 7 | 20-29 | 36 | 8 | 20-29 | 10 | 9 | 20-29 | 6 | 10 | 20-29 | 13 |
|  | 30-39 | 83 |  | 30-39 | 152 |  | 30-39 | 54 |  | 30-39 | 33 |  | 30-39 | 19 |
|  | 40-49 | 144 |  | 40-49 | 246 |  | 40-49 | 128 |  | 40-49 | 47 |  | 40-49 | 31 |
|  | 50-59 | 58 |  | 50-59 | 145 |  | 50-59 | 42 |  | 50-59 | 8 |  | 50-59 | 12 |
|  | 60-64 | 8 |  | 60-64 | 18 |  | 60-64 | 5 |  | 60-64 | 1 |  | 60-64 | 2 |
| Salary Level | Age | Total | Salary Level | Age | Total | Salary Level | Age | Total | Salary Level | Age | Total | Salary Level | Age | Total |
| 11 | 20-29 | 2 | 12 | 20-29 | 4 | 13 | 20-29 | 4 | 14 | 20-29 | 0 | 15 | 30-39 | 1 |
|  | 30-39 | 11 |  | 30-39 | 8 |  | 30-39 | 8 |  | 30-39 | 3 |  |  |  |
|  | 40-49 | 15 |  | 40-49 | 17 |  | 40-49 | 7 |  | 40-49 | 2 |  |  |  |
|  | 50-59 | 1 |  | 50-59 | 8 |  | 50-59 | 2 |  |  |  |  |  |  |
|  | 60-64 | 0 |  | 60-64 | 2 |  | 60-64 | 0 |  |  |  |  |  |  |

AFFIRMATIVE ACTION AND EMPLOYMENT EQUITY PLANNING

The constitution requires that the Public Service will strive to reflect these population demographics in its staffing in order for it to be representative. The targets set by the department will attempt to realistically take these demographics into consideration. The table below indicates the current situation and planned intervention targets.

Employment Equity Planning in respect to affirmative action, 2004/ 05 [employees at levels below the SMS]

| Occupational categories | Level | MALE |  |  |  |  |  |  |  | FEMALE |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | African |  | Coloured |  | Indian |  | White |  | African |  | Coloured |  | Indian |  | White |  | Total |  |
|  |  | C | P | C | P | C | P | C | P | C | P | C | P | C | P | C | P | C | P |
| Top Man. | 13-15 | - |  | - | 1 | 1 | - | - | 1 | - | 2 | - | 1 | - | 1 | - | 1 | 1 | 7 |
| Middle Man. | 9-12 | 1 |  | - | 2 | - | 2 | - | 2 | 2 | 11 | - | 2 | - | 2 | - | 2 | 3 | 23 |
| Junior Man. | 5-8 | 2 |  | - | 2 | - | 2 | - | 2 | - | 8 | - | 2 | - | 2 | - | 2 | 4 | 20 |
| Low level | 1-4 | 65 |  | - |  | 1 | - | - |  | 14 | 1 | - | 2 | - | 1 | - | 2 | 80 | 6 |
| TOTAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TOTAL |  | 68 | - | - | 5 |  | 4 |  | 5 |  | 22 |  | 7 |  | 6 |  | 7 |  | 56 |
| By which year do you plan to achieve these goals | 2005 | 2005 | 2005 | 2005 | 2005 | 2005 | 2005 | 2005 | 2005 | 2005 | 2005 | 2005 | 2005 | 2005 | 2005 | 2005 | 2005 | 2005 | 2005 |

Employment Equity Planning in respect to affirmative action, Senior Management Service, 2004/ 05

| Occupational categories | Level | MALE |  |  |  |  |  |  |  | FEMALE |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | African |  | Coloured |  | Indian |  | White |  | African |  | Coloured |  | Indian |  | White |  | Total |  |
|  |  | P | A | P | A | P | A | P | A | P | A | P | A | P | A | P | A | P | A |
| Top Man. | 13-15 | - | 7 | 1 | - | - | 3 | 1 | - | 2 | 7 | 1 | - | 1 | - | 1 | 1 | 7 | 18 |
| Middle Man. | 9-12 | - | 15 | 3 | - | 4 | 1 | - | - | 50 | 64 | 15 | 1 | 5 | 1 | 4 | 6 | 81 | 88 |
| Junior Man. | 5-8 | - | 1003 | 25 | 3 | 50 | - | 51 | - | 250 | 318 |  | 15 | 3 | 15 | 15 | 35 | 345 | - |
| Low level | 1-4 | - | - | 250 | 1 | 50 | - | - | - | 354 | - | 154 | - | 154 | - | 134 | - | 1250 | 1 |
| TOTAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| By which year did you achieve the progress |  |  | End 2005 |  | End 2005 |  | End 2005 |  | End 2005 |  | End 2005 |  | End 2005 |  | End 2005 |  | End 2005 |  | End 2005 |

Reaching set targets

The department has a policy to give preference to female candidates in the targeted vocational classes above male candidates. This is a deliberate effort to realize the equity targets set. The figures indicated above are targets reached so far in an attempt to realise employment equity, especially targeting women, Coloured, Indian and people with disabilities.

There is still a problem with recruiting people with disabilities, since most posts are advertised and filled internally. The situation is perpetuated by the lack of disabled persons within the public sector.

## SKILLS DEVELOPMENT

### Planned Programmes (2004/2005)

Planned Skills development by type of training, 1 April 2004 to 31 March 2005

| Type of training | Training |  |  |  | Expenditure |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Number of beneficiaries | Training day equivalents | Average days per person | % of Total | Total expenditure (R’000) | Average per beneficiary |
| HIV/AIDS; EAP; OD; OHS | 6000 | 10 | 600 |  | R825 000.00 | R137.50 |
| Formal training | 1200 | 60 | 2 |  | R1 870 000.00 | R1 558.33 |
| Computer training | 400 | 20 | 20 |  | R550 000.00 | R1 375.00 |
| Management development | 200 | 25 | 8 |  | R918 500.00 | R4 592.50 |
| Office-based training | 200 | 10 | 20 |  | R302 500.00 | R1 512.50 |
| Policy-specific training | 250 | 3 | 83 |  | R55 000.00 | R220.00 |
| ABET | 1000 | 45 | 22 |  | R957 000.00 | R957.00 |
| TOTAL | 9250 |  |  |  | R5 500 000.00 | R561.55 |

Provision of HRD

External training providers will offer accredited training based on the skills development plan.

Internal HRD unit will offer induction, skills transfer, capacity building and on the job training.

MANAGEMENT OF SHORTAGES AND OVER SUPPLY OF PERSONNEL IN THE DEPARTMENT

The department has developed policies for recruitment and placement together with policies to conduct meaningful HR planning.

Management of shortages

Management of shortages will be handled in terms of the departmental recruitment plan.

Management of oversupply

PSCBC Resolution no.7 of 2002 provides a framework on dealing with staff in excess. The department has revisited its current organisational structure to align the human resource requirements with its Strategic Plan and the medium expenditure framework. Management of excess staff  was addressed through the process of redeployment within the department. Staff who cannot be placed into posts were advised to opt for severance packages as per the resolution. A social plan is developed to help staff who will be affected to assist them acquire portable skills. Transfer of personnel with their budgets to other spheres of government will also be explored. There is a programme to encourage personnel to take early retirement.

Impact of staffing patterns on the management

The shortage of qualified personnel to do contracts management, personnel information management and financial management impact negatively on reaching required productivity and effectiveness at all levels. This is being addressed through the recruitment plan.

Management of Conduct

- Conduct is managed through the framework of the Labour Relations Act, Public Service Regulations and the Disciplinary Code and Procedures of the public service. The sub directorate Workplace Relations is charged with the responsibility to promote good conduct through the implementation of these legal frameworks.

- A performance management policy and system have been developed and is being reviewed through the Integrated Provincial Support Programme (IPSP).

- The Senior Management Service has been implemented.

- Career management is monitored through the HRD strategy and the requirements of the Skills Development Act. Registration with the Public Service Education and Training Authority has been done. Registration with the Construction CETA has been finalised.

EVALUATION

- Human Resource Management policies which are consistent with the new human resource management framework have been developed and are at implementation stage.

- The department has managed to redesign the organisational establishment to reflect strategic plans.

- The training strategy of the department goes a long way in an attempt to address lack of capacity and skills. It also attempts to address the problem of high illiteracy among low level workers.

- There is an employment equity policy in place and managers are required to implement it to give the HR plan legitimacy through gender mainstreaming.

- Implementation and monitoring of standards developed will facilitate improvements and compliance.

- There are still problems with human resource information management system as accessibility of Persal is limited.

- Sufficient training has not been done to empower personnel practitioners to access, manipulate and analyse management information.

- There is a programme to update personnel records so that a detailed skills and competency profile can be produced.

- Planned targets for equity seem unrealistic in that there are no human resources in the job market to fill technical posts. The problem is further compounded by restrictions in the filling of posts by confining them only to the public service.

- The absence of a coherent monitoring performance system is a problem to be addressed quickly to remedy long term repercussions on service delivery.

- Management of disciplinary cases is conducted through a case management system established.

- All disciplinary cases are executed on a zero tolerance basis to misconduct.

6. 	INFORMATION RESOURCE PLAN

#### Executive Summary

The Departmental Government Information Technology Office function is a new function in the public service that arises out of the need to provide a management function as a result of the transfer of the information technology function to the State Information Technology Agency (SITA). Its primary purpose is to manage the IT service provision or delivery to be rendered by SITA to the departments to ensure that this service meets the strategic business goals of the departments for transformation and service delivery.

Strategic Plan

Narrative Overview

The present initiative for the participation by the Limpopo Province in SITA means that all resources involved in the management, deployment and support of the information technology function will be transferred to SITA. The Agency (SITA) is funded from money received for services rendered as stipulated in the service level agreements with the Department. The rates used for determining the cost of service shall be reasonably market related and periodically approved by the department of State Expenditure. This transfer is likely to create a vacuum in the department for management of the demand for IT/IS and related services as required by each organ of the State and the consolidation of their budgets. To avoid this, the Departmental Information Technology Officer (GITO) is the most important link in formulating the strategic “fit” between Departmental requirements and IT solutions.

A management structure is mandatory for the management of the outsourced service provision relationship and for the continual monitoring of service level attainment and adherence to contractual agreements, and to change these service level agreements and even the services themselves in accordance with business imperatives of the Department. This new management function is the Government Information Technology Officer (GITO), commonly called the Chief Information Officer (CIO) in the information and technology industry. Such a function must be created in the Department to provide coordination and overall policy and strategy direction.

Legislation, Policy and Regulatory Mandates

- Presidential Review Commission Report (February 1998)

- State Information Technology Agency Act No. 88 of 1998

- Minimum Information Security Standards

- E-Government Policy

- E-Commerce Bill

- Provincial Growth and Development Strategy

- EXCO Resolutions

- Northern Province Procurement Policy

- Other related policies

The above mandate list is not exhaustive. It serves to indicate the diversity of mandates that we work with.

## PRIORITIES FOR 2004/2005 FINANCIAL YEAR

- Participate at the Provincial Government Information Technology Officer Council

- Development of departmental policy document

- Development, upgrading, integration and maintenance of telecommunications Infrastructure

- Review Internet and Intranet policies

- Eradication of digital illiteracy

- Coordination of departmental IT activities to achieve alignment with e-government initiatives

- Maintenance of transversal applications

- Secure licensing of all software in the department

- Departmental IT help desk

## 6.2     Information Resource Plan

| Program | Information required | Resource from which to obtain | Method of obtaining information | Budget |
| --- | --- | --- | --- | --- |
| Rationalisation of departmental information and development of management plans, quarterly reports, newsletter, annual reports to citizens in terms of PFMA, New Public Service Regulations, New Treasury Regulation and other relevant policy and regulation documents. | All relevant policy documents such as PFMA, New Public Service Regulations, New Treasury Regulation. All activities of the department including programmes, business plans, priorities, budget, reports and any relevant information is produced | - Departmental resources - Internet access - Departmental intranet - Government website | E-mails, Internet, Faxes, telephones, circulars |  |
| Development of electronic messaging system, departmental web site (linked to the Office of the Premier), security and disaster recovery management system. | Provincial information on infrastructure, socio-economic data, departmental activities, etc. | Departmental Resources | Meetings, fax, telephone | In-house |
| Development of knowledge-based provincial database which is linked to a Geographic Information Management System | Data from Public, stakeholders, Provincial departments and Parastatals. Infrastructure backlogs and socio-economic data | Managed by SITA | Meetings, databases and Internet facilities. | Coordinated Provincially |
| Deployment of telecommunication Infrastructure and integrated electronic messaging in seven regional offices. | Regional offices of the department, Eskom and Telkom. | Consultants, contractors and internal staff. | Internet, databases, faxes and other media. |  |
| Manage Service Level Agreement with SITA | Business needs analysis requirement for IT/IS business assessment for the Department and Development of outsourcing plan | Department and SITA | MSP, Business Agreement, incorporation agreement, Service level agreement, value propositions, Mail, Faxes, Telephone, meetings and memorandum | In-house |
| Information Resource Management | User needs and requirements | Government Institutions, private sector, academic institutions | Library book purchases, subscriptions, research and internet | - |
| Administration | Finance, personnel, equipment purchases and maintenance, stores, correspondence and records, assets, tenders and contracts, suppliers, etc. | FINEST database; BAS; PERSAL; MS OFFICE applications | Rollout of the integrated electronic messaging infrastructure; Database interrogation. | Financed by Treasury |

Information Systems for Monitoring of Progress

- BAFMIS

- Roads Production and Planning Information System

7. 	SERVICE DELIVERY IMPROVEMENT PLAN

7.1	Narrative overview

The service delivery improvement programme envisaged by the department is to meet service delivery standards set within resource constraints.

  - Main services

- Road Construction and Maintenance

- Property and Facilities Management

- Building  Construction and Maintenance

- Corporate Services

- Information Management Services

- Policy and Human Resources Management Services

- Financial Management Services

7.3 Customers

The Department of Public Works has the following internal and external customers and stakeholders

| Customers | Existing Consultation Arrangements | New Consultation Arrangements |
| --- | --- | --- |
| Internal All Staff Management MEC RAL External National Government Provincial Government Provincial Departments Provincial Legislature Municipalities District Municipalities Building Contractors Road Users Donor Agencies Business National Treasury Auditor General Parastatals Emerging Contractors Tenants Landlords Valuers Taxi Associations Traditional Authorities General Public | Management meetings MEC meetings with stakeholders | One-on-one interviews Group sessions Interviews and meetings with individual stakeholders |

7.3.1 Customers’ expectations

7.3.1.1 Internal customers

Issues and concerns raised by employees during the Public Service Imbizo day were:

| PROBLEMS RAISED | RESPONSE |
| --- | --- |
| Suppliers threatening officials with regard to Departmental tenders. Conversion of shelter next to block E into a cafeteria. A sheltered corridor needs to be constructed between office blocks to enable officers to move around without getting soaked during the rainy season. All officials, irrespective of rank, should be subject to the same discipline when it comes to dealing with matters of corruption. What are the channels for communication? Health practitioner to be invited to address departmental employees on health issues. | Security will be tightened up. Firearms will not be allowed on department premises. A safe for gun deposit has been installed in the reception. Proper procedures will have to be followed with regard to the creation of cafeteria facilities on the premises. The problem is noted and it will be addressed properly. Officials will be disciplined equally. General management meetings, directorate meetings, forum meetings and the departmental newsletter. OHS and EAP practitioners to attend to health issues. Voluntary testing is encouraged for HIV/AIDS. Observe national health days |

7.3.1.2 External customers expectations

During the recent Public Imbizo held in Polokwane, the external customers were given opportunity to raise their concerns with regard to services offered by the department.

| PROBLEMS RAISED | RESPONSE |
| --- | --- |
| Fraud and corruption on awarding of tenders. Database of Tenders to be made available to the members of the Public. Royal Catering Company is always considered when there are functions in the department. Tenders are not fairly awarded. (Polokwane businesses are favoured over others). Request for database of goods and services that the department needs to procure. Upgrading of rural and gravel roads. Lack of road signs along the Messina and Makhado road. The department should serve as an advisor to the municipalities with regard to planning and prioritizing activities and services offered to the communities. | Suggestion boxes and toll-free numbers are available for people to lodge complaints and to report irregularities. All cases will be dealt with thoroughly in terms of the zero-tolerance for corruption policy. The advice was taken and corporate service has been requested to look into the issue. All suppliers are selected on merit, and other catering companies are advised to send in their profiles for consideration. The matter will be looked into There is however, no substance to the allegation. An invitation will be issued requesting people to send in the types of products and services they provide. RAL has established a labour-intensive rural roads programme (GUNDO LASHU) to address the issue. Road workers are in the process of installing the road signs. The department participates in the IDP (Integrated Development Plan) forums where all local and districts municipalities development plans are discussed. The Department has also offered its assistance to municipalities for the implementation of roads projects. |

7.4	Access

| Number of Customers receiving service | Current |
| --- | --- |
| Due to the varying nature of services provided, the number of customers receiving services from the department varies. - General Public - Government Departments - Staff | Approx. 5 million 10 6 766 |

7.5	Service Delivery Standards of Main Services

| ## Main Service and Standard | ## Description of current situation | ## Service delivery Improvement interventions | ### Indicator of success |
| --- | --- | --- | --- |
| Road Management - The rideable surface of the road network is maintained to acceptable engineering standards and specifications | - Insufficient monitoring of the road maintenance activities. - Non-Adherence to the set programme and batho pele standards. - Available road maintenance quality standards manual - Non compliance to the set quality standards. | - Commercialise plant and machinery management - Improve availability of plant - Implement the set quality standards for maintenance projects. - Commercialise the Road Construction Unit. - Rationalisation of road camps - Customer satisfaction evaluation - Intensify AIDS awareness in camps. - Introduce occupational health and safety for maintenance units. - Capacity building and skills development for all roads maintenance workforce | - Commercialise roads operations - Improved roads safety - Improved quality of maintenance work - Improved service delivery - Create infrastructure and facilitate job creation through labour intensive methods of operations. - Improved health and safety of roads workers |
| - Building Management Services - Government buildings are planned for, constructed, maintained and serviced according to acceptable building regulations and standards. | Government Buildings are not maintained and serviced according to acceptable building regulations and standards, as users would accept. | Scheduled Inspection on buildings and equipment be carried out to detect structural, mechanical, electrical or plumbing defects. Inspection be carried out in accordance with periods allowed by Building Regulations Draw up a maintenance response plan and stand-by response service schedule. Rationalisation of maintenance services between public works and user departments, each department to do own minor maintenance works e.g. door locks, water pipes, lights etc. Draw liaison protocols to respond to properties and facilities maintenance needs. Circulate defects report forms to clients to complete when maintenance is required. Co-ordinate with client departments on resource allocation for inspection and maintenance Improve all maintenance camps Implement occupational health and safety measures for all units Implement a building maintenance information management system Implement project management and contracts management as a practice to improve managing of projects Implement integrated development planning to avoid the distorted spatial development | Improved liaison with client departments Buildings found in good shape for enjoyment by tenants Periodic maintenance carried out effectively Projects managed through detailed work breakdown structures The buildings management information system being implemented Improved health and safety of maintenance teams Budgets utilised effectively and efficiently that the store and live stock budgetary allocation is spent within time Improved response to emergency calls |
| - Construction of Government buildings is in line with applicable Building and Engineering Standards in the country | - Projects are not implemented within time , quality and budgetary specification | - Co-ordinate with end user departments regarding project implementation decision making and Service Level Agreements (SLA’s) with client departments. - Recruit professionals to improve project and contracts management capacity in the department - Develop a project information management system - Put quality management system in place - Involve women in the construction industry - Develop a construction industry best practice policy - Improve access to buildings for people with disabilities | - Implemented contracts management systems which enable user departments to pay service providers in time - More women involved in the construction industry - Improved management of consultants through improved management of contractors and contracts - Construction best practice policy drawn up , discussed and approved - Improved access to buildings for people with disabilities |
| Properties and Facilities Management - All properties and Facilities are managed optimally to allow user satisfaction and accessibility | - Properties are not managed on a cost recovery basis | - Improved collection of rentals - Improved security at government installations and buildings - Disposal of redundant properties - Transfer of non - core properties for local government use, e. g township houses. - Identify and take charge of all government properties on to the asset register. - Put a lease management system in place - Implement separate electricity and water meters for departments. - Strengthen management of security contracts | - More rent collected for all occupied properties and an increase in revenue collection - All redundant properties disposed off - All gardens maintained and kept beautiful and enjoyed by tenants - Total number of properties transferred to local government - A consolidated Asset Register - Effective lease management system in place - Improved guarding of Government premises |
| - Development of the Construction Industry The construction industry is continuously developed to keep with construction best practices | - Poor quality work - Many companies are liquidated - Poor workplace practices | - Development of policies to enforce probity in the construction industry - Develop protocols and procedures in implementation of projects | - The construction industry become a big contributor to growth, development and reconstruction |
| Corporate Services - Offer business solutions that provide an enabling environment for realisation of service delivery objectives |  | - Implement Shared Service Centers - Establish Customer Care lines at all centers | - Improved care for customer and clients of the department - Improved in response to communication with customers and stakeholders |

7.6	Communication

| Information provided about a service | Current methods of communication | New communication Arrangements |
| --- | --- | --- |
| Roads to be constructed and rehabilitated Budget and expenditure Human resource information Information on property management Building management services State of corporate affairs | Introduction of Information Technology infrastructure and tools (email) for improved communication between staff at head office and district offices. Customer care line Training programmes for improved customer care. Prompt response time to stakeholder queries. Improved visibility through directional signs. Production of newsletter for the purpose of sharing information that can benefit the community (HIV-Aids, etc). Meetings with stakeholders to discuss issues of common interest. Compilation of quarterly and annual reports. Published Citizens Report. | Departmental website. |

7.7 Courtesy

| Written behavioral code for employees, customer service incorporated into performance management | Existing Arrangements | Future Arrangements |
| --- | --- | --- |
| - Code of conduct for public servants - Departmental integrity strategy, fraud and corruption prevention strategy as well as policy - Implementation of PMS (performance Management system) will see courtesy Becoming a key performance area for all staff - and will be scored like any other deliverable | - Identification Tags - Signage - Parking facilities - Ramps for physically challenged individuals - Customer care | - To improve customer-care - Upgrade switchboards in districts - Making the MEC's and HOD's offices accessible - Training of staff in customer care and diversity management |

7.8 Openness and Transparency

| Information provided about services and the organisation, language and contact persons. | Existing Arrangements | Future Arrangements |
| --- | --- | --- |
| - The Citizens Report contains information of services offered by the Department | - Calendars and Diaries - Newsletter - Staff at customer care - Telephone numbers of managers and regional offices listed in the citizens - email addresses of all employees | - Information brochures - Departmental Website |

7.9 Redress

| Complaints System with the Head of Department personally reviewing complaints | Current redress measures | Future Arrangements with timeframe |
| --- | --- | --- |
| - The customer care component liaises with the HOD on all complaints - The compliance section monitors compliance to service delivery standards and complaints by customers - Audit queries are dealt with by the HOD and the compliance unit | - Queries which are routed through the Office of the Premier are attended to and the service improvement plan is forwarded to the Office of the Premier For follow-up. - Direct queries are followed-up and Attended to internally. - Suggestion boxes are available at head office, district offices and cost centres. These boxes are opened fortnightly and queries/suggestions are attended to promptly. - Claims against the state are paid. | - Customer Reviews on a quarterly basis - Staff matters will be dealt with in terms of the regulations and the Labour Relations Act (LRA), immediately a grievance is received - and no later than 5 days |

7.10 Value for Money

| Areas where efficiency savings will be sought | Anticipated saving in resource | How/when savings will be invested in improved services |
| --- | --- | --- |
| - Efficiency gains can be realised through improved productivity in Roads, buildings and property management services through the SDI Programme. | - Improved productivity - Optimal utilisation of resources - Improved planning | - Addressing some of the backlogs in infrastructure development |

7.11 Human Resource Issues

| Training programmes for service delivery and empowerment of frontline personnel | Current training interventions | Future interventions |
| --- | --- | --- |
| - Workplace Skills Plan has been developed to deal with training issues for service delivery improvement and make the department customer-focused | - ABET (Adult Basic Education and Training) - HET (Higher Education and Training) - GET (General Education and Training) - Technical Training - Generic and Management Development - Frontline and Customer Care | - Management Advancement Programmes - Career Management - RPL (Recognition of Prior Learning) - Masters programmes in relevant fields to the Department |

7.12 Encouragement and Reward

| Linkages with the Performance Management System | Current | Future Arrangements |
| --- | --- | --- |
| - Implementation of PMS with effect from 01 April 2002 | - Piloting the PMS system - Training of staff in PMS - Recognition of long service | - Implementation of PMS with continuing reviews yearly. - Customer reviews and surveys will be an on-going process. |

# 8. 	FACILITIES (INFRASTRUCTURE) PLAN

8.1	Existing facilities

| Facility per category | Outcome of condition audit | Purpose of facility | Actual preventative maintenance budget (2004/2005) | Preventative maintenance budget required to prevent deterioration |
| --- | --- | --- | --- | --- |
| Residential | Poor condition (Asset value = R208m) | Redundant (except for essential workers) | R8.6 million Buildings | R30million/year |
| Office accommodation | Fair(Asset value = R2.2Bn) | Office accommodation for provincial departments | R12.64million | R60million/year |
| Provincial roads | Largely poor and fair | Facilitate economic and social activity | R 153 million | R300 million/year |

  - New facilities

Approximately R203million will be spent on tarring gravel roads in the 2004/2005 financial year.

  - Backlogs

Refer to Section 2.1.3 (page 11)

9.	AFFIRMATIVE ACTION PLAN

9.1	Introduction

This section describes the Department’s plan to ensure that all policies and practices are fair, equitable and non-discriminatory and to develop an organisational culture of non-discrimination.  It also aims at improving the existing human resources management practices to be more sensitive to gender and diversity.

The Department is not representative in the following areas:

- Women in management, particularly in senior and middle management

- Disabled people

- Coloureds

- Indians.

The Department’s affirmative action plan is aimed at improving representivity in the above-mentioned areas.

9.2	Goals and Objectives

- Development of the capacity of disadvantaged category of people on managerial positions

- To change the composition of interview panels and the methods of compiling advertisements to be gender sensitive

- To accelerate the process of representatively and gender equality in the top echelon of the department

- To create an environment that supports and enables women, youth and the disabled to participate in the decision making of the department

- To empower and support the advancement of disadvantaged category of people  through career pathing

- Inculcate a culture which values diversity and supports the affirmation of women, youth and disabled

- To effect the occupational mobility and appropriate advancement of women within the department

- Speed up the achievement and progressive improvement of targets set out in the White Paper on Affirmative Action, the Constitution, Batho-Pele principles, Labour Relation Acts and Employment Equity Act.

9.3	Affirmative Action Priorities and Policy

The table below indicates the affirmative action priorities of the Department.

|  | RACE | GENDER | DISABILITY | AGE | PDI |
| --- | --- | --- | --- | --- | --- |
| Race | Coloureds (15%) Indians (5%) |  |  |  |  |
| Gender |  | Women (50%) |  |  |  |
| Disability |  |  | Individual Basis (5%) |  |  |
| Age |  |  |  | Youth (20%) |  |
| PDI |  |  |  |  | Individual Basis( per provincial targets per job available) |

In order to address the problem of lack of representatively, the department will be applying the following policy with regard to appointments and promotions:

When candidates for new appointments or for promotions are considered and if there are two or more candidates who are deemed to be of comparable quality in terms of their competence for the position, the Department will choose the candidate whose appointment or promotion will promote representivity. This policy will be reviewed periodically and will be adjusted if found not to be resulting in an improvement in representivity in the Department.

9.4	Gender Representivity

The majority of women in the department perform relatively lower paying jobs. In the era of transformation, this has to change. Women with skills must form part of the decision making body in the department. Women should be appointed in the middle and upper level of management. Patriarchal history led to male dominance at middle and top management level and has resulted in a culture in which male behavior patterns are perceived to be the norm, and in which women often find it difficult to be accepted and appreciated as equals by their male colleagues.

9.5    Affirmative Action Targets

The Department’s affirmative action targets are contained in the Human Resources Plan.

9.6	Recruitment

Advertisements for jobs in the department would mention the Affirmative Action goals of the department. In order to advance affirmative action targets set out in the Employment Equity Plan, preference will be given to disadvantaged groups.  The policy will apply as follows:

- Interviewing panels will be gender sensitive, and sensitive to this Affirmative Action Plan.

- The short listing and interviewing panels will contain at least 50% women.

9.7	Training and Skills Development

Training and skills development programmes will be tailored to equip and empower particularly those who have been disadvantaged with the necessary skills and knowledge in order to realise their full potential e.g. women and people with disabilities especially at lower ranks.

9.8	Community Involvement

The contribution of the department towards the upliftment of the broader society continues to be of paramount importance.  This involves participating in community development and other activities and projects in order to improve the lives of the previously disadvantaged communities. Job creation and the expansion of services will be investigated as possible affirmative action interventions.

9.9	Emerging Contractor Development

The department will also identify women with potential and encourage them to form businesses in the construction industry.  Support mechanisms will be established to ensure sustainability of emerging contractors.

9.10	Social Advancement

The department will create the environment that is conducive to enhance productiveness and at the same time minimise absence from work due to family responsibilities. For instance, provision of day care centre and flexible working hours in the department would reduce and minimise absence of women from work. Social advancement through the provision of a day care within the department will probably enhance job satisfaction and commitment on the part of women. The employee assistance of the department will also offer women, especially single mothers with counseling and professional referrals services to empower them to cope with day to day pressure.

STATEMENT OF PUBLIC SERVICE COMMITMENT

I, R.Shingange, acting Head of Department of Public Works (Limpopo) issue this statement of public service commitment that:

The strategic plans described herein have been formulated with the aim of addressing the immense challenges facing the Limpopo Department of Public Works by adopting strategies which will improve service delivery and promote the principles of Batho Pele. The department will continue to implement programmes such as the labour intensive roads programme, intensify efforts around the Sakhasonke emerging contractor development programme and learnership programmes, which are aimed at alleviating poverty, creating employment and promoting black economic empowerment. Employment equity and gender representivity remains a high priority. The Department has also established a workplace health programme to address workplace health issues such as occupational health and safety, employee assistance, and HIV-Aids. In the coming financial year, the Department will strive towards improving efficiency and effectiveness and apply best practice financial management at all levels, and to improve communication with both internal and external stakeholders by developing and implementing a proactive communication strategy.

CONTACT DETAILS

| HEAD OFFICE PRIVATE BAG X9490 - POLOKWANE 0700 CORNER BLAAUWBERG AND YSTER STREETS – LADANNA POLOKWANE |  |  |  |
| --- | --- | --- | --- |
| DIRECTORATE | CONTACT NUMBER & FAX NUMBERS |  | E-MAIL ADDRESS |
| MEC | 015 293 9272 | 015 293 2032 | chabanec@worptb.norprov.gov.za |
| HEAD OF THE DEPARTMENT | 015 293 9043 | 015 293 1520 | shingange@worptb.norprov.gov.za |
| CUSTOMER CARE LINE | 015 293 9002 |  | maakee@worptb.norprov.gov.za |
| MAIN EXCHANGE LINE | 015 293 9000 | 015 293 1520 |  |
| CORPORATE SERVICES | 015 293 9016 | 015 293 1908 | naidoor@worptb,norprov.gov.za |
| POLICY AND HUMAN RESOURCE MANAGEMENT | 015 293 9004 | 015 293 1077 | maleler@worptb.norprov.gov.za |
| GITO-INFORMATION & COMMUNICATION | 015 293 9142 | 015 293 1918 | eghoor@worptb.norprov.gov.za |
| FINANCE MANAGEMENT | 015 293 9032 | 015 293 1745 | kekanap@worptb.norprov.gov.za |
| CHIEF FINANCIAL OFFICER | 015 293 9030 | 015 293 0919 | mkhumanen@worptb.norprov.gov.za |
| GM ROADS & BRIDGES(MAINTENANCE) | 015 293 9030 | 015 293 1730 | khunouep@worptb.norprov.gov.za |
| GENERAL MANAGER BUILDING (Acting Head PW) | 015 293 9019 | 015 293 1438 | shinganger@worptb.norprov.gov.za |
| PROPERTIES & FACILITIES | 015 293 9013 | 015 293 1429 | hlungwanes@worptb.norprov.gov.za |
| GENERAL MANAGER: PROPERTIES | 015 293 9028 | 015 2931607 | mswelip@worptb.norprov.gov.za |

| SHARED SERVICE CENTRES |  |  |  |
| --- | --- | --- | --- |
| DIRECTORATE | CONTACT NUMBER & FAX NUMBERS |  | E-MAIL ADDRESS |
| CAPRICORN | 015 297 3120 | 015 297 0924 | mashegos@worptb.norprov.gov.za |
| WATERBERG | 014 717 2691 | 014 717 2001 | makomenep@worptb.norprov.gov.za |
| MOPANI | 015 812 1979 | 015 812 1981 | baloyisb@worptb.norprov.gov.za |
| BOHLABELA | 013 773 0540 | 013 773 0325 | sitholem@worptb.norprov.gov.za |
| VHEMBE | 015 963 1026 | 015 963 3374 | molongwanam@worptb.norprov.gov.za |
| SEKHUKHUNE | 015 632 4102 | 015 632 5177 | manyelod@worptb.norprov.gov.za |

| CONTACTS FOR QUERIES & COMPLAINTS:- ROADS AGENCY LIMPOPO P.O. Box 4275 POLOKWANE 0700 |  |  |  |  |
| --- | --- | --- | --- | --- |
| CONTACT PERSON(S) | CELL NUMBER | TEL NUMBER | FAX NUMBER |  |
| Mr. B. Shibambu | 082-562-3241 | 015 297-6433 |  | 015 297-4151 |
| Mr. S. Mnisi | 082-339-9523 |  |  |  |
| Mr. S. Phupheli | 082-333-2800 |  |  |  |
| Mr. T Mokone | 082-333-2802 |  |  |  |
| Mr. H. Groenewald | 082-339-9524 |  |  |  |
| Mr. J. Mayimele | 082-333-2801 |  |  |  |