ANNUAL PERFORMANCE PLAN

2005 - 2006

# Foreword

One of the key focus areas in terms of our strategic objectives in economic growth and socio-economic transformation is the development of infrastructure through public investment. It has been shown that where there has been State intervention in the economy through direct public investment in the infrastructure there has been economic growth and more job creation than by the private sector. In other words, the State has been a major initiator over the past decade. To further expand the possibilities of job creation and eradication of poverty the government has decided to focus on labour intensive methods that absorb a significant number of people into economic activity.

Infrastructure is critical to development since it creates favourable conditions for economic activity. It also facilitates economic development and diversification because it provides much needed access for people to services, facilities and opportunities.  The Department of Public Works seeks to position itself to relate directly to the Limpopo Growth and Development Strategy in terms of the development of infrastructure.

Our main target is job creation and poverty eradication which will be achieved through infrastructure development.

The MEC for Public Works (Limpopo) hereby commits himself to the implementation of the strategic plan contained herein.

Contents

Part A: Overview and strategic plan updates							5

Overview											5

Vision												6

Mission											6

Departmental Strategic Goals								6

Core values 											6

Strategic plan update analysis								7

Part B: Programme and sub-programme performance targets				7

1.	Programme 1: Administration								7

1.1	Specified policies, priorities and strategic objectives					7

1.2	Progress analysis									11

1.3	Analysis of constraints and measures planned to overcome them			14

1.4	Description of planned quality improvement measures				16

2.	Programme 2: Property & Facilities Management				19

## 2.1	Specified policies, priorities and strategic objectives					19

## 2.2	Progress analysis									19

## 2.3	Analysis of constraints and measures planned to overcome them			20

## 2.4	Description of planned quality improvement measures				21

# 3.	Programme 3 : Building Management Services					21

## 3.1	Specified policies, priorities and strategic objectives					21

## 3.2	Progress analysis									22

## 3.3	Analysis of constraints and measures planned to overcome them			23

## 3.4	Description of planned quality improvement measures				23

# 4.	Programme 4 : Expanded Public Works Programme (EPWP)			23

## 4.1	Specified policies, priorities and strategic objectives					24

## 4.2	Progress analysis									24

## 4.3	Analysis of constraints and measures planned to overcome them			24

## 4.4	Description of planned quality improvement measures				25

# Part C: Annual Performance Plan (2005-2006)						26

## Part D: Analysis of Changes to Programmes

Part A: Overview and strategic plan updates

# Overview

The Departmental strategic focus area is to ensure coordination of an integrated approach towards Provincial building infrastructure and the effective management of the Provincial property portfolio.

In order to effectively realise this mandate, the Department will continue to focus on service delivery improvement by ensuring good corporate governance and to re-orientate procurement processes in line with the supply chain management (SCM) framework. This will further encourage the objectives of Broad Based Black Economic Empowerment (BBBEE) and small enterprise development.

The Department will also continue to focus on human resource development through further implementation of Learnership, Internship, ABET and management development programmes in line with the National Skills Development Strategy Strategy.

The department is tasked with the responsibility of coordinating the Expanded Public Works Programme (EPWP) in the Province.  This involves evaluating, monitoring and implementation of business plans. The Department will also facilitate the training and reporting of progress for all EPWP programmes in the province.

To this end, the Department has developed its own EPWP business plans and has begun implementing programmes that are aimed at developing emerging contractors and promoting job creation.

# Vision

Adequate and reliable integrated Public Infrastructure for growth, development and prosperous Provincial Economy.

# Mission

To facilitate the development of sustainable integrated provincial infrastructure by providing leadership in the planning, management and implementation of programmes through optimal utilization of  resources for accountable and customer-oriented service delivery for a united non-racial, non-sexist, democratic South Africa.

# Departmental Strategic Goals

# To coordinate and facilitate the development of sustainable integrated Provincial Infrastructure.

- To plan, manage and implement the development strategy to address the skills shortage in the built environment as well as the internal HRD needs.

- To put into place effective and efficient institutional arrangements that are in line with legislation.

- To develop a workplace health strategy to address health and safety requirements in the built environment as well as the internal workplace health needs.

- To reorient the procurement processes in the Department in line with the Supply Chain Management (SCM) framework.

- To develop and monitor the implementation plan for the Supply Chain Management in the Department.

# Core Values

# Professionalism

- Humility

- Accessibility

- Adherence to Batho Pele Principles

# Strategic plan update analysis

The main challenge facing the department over the next year is to realign the organisational structure to the revised strategy. The reconfiguration of the Limpopo Provincial Government and the resultant departure of the roads function presents the Department of Public Works with an opportunity to develop, maintain and rehabilitate the Provincial building and property portfolio which has been grossly neglected in the past.

# Part B

# Programme and sub-programme performance targets

# Programme 1: Administration

The first programme is administration and consists of Financial Management, Human Resource Management, Corporate Services, Government Information Technology Office and Management (MEC’s and HOD’s Office)

1.1	Specified Policies, Priorities and Strategic objectives

1.1.1	 Policies

The Department is guided by National policies aimed at transforming the public service, such as Batho Pele and the White Paper on Transformation of the Public Service. In addition, the Department is bound to work within the prevailing regulatory framework, including (inter alias) the Public Service Act and the new Public Service Regulations, Skills Levies Act, Basic Conditions of Employment Act, Labour Relations Act, Public Finance Management Act, New Treasury Regulations, and the Preferential Procurement Policy Framework Act, and the Access to Information Act.  The Department is also bound by centrally negotiated agreements regarding conditions of service for its employees.

1.1.2	Priorities

- Improving revenue collection.

- Implementation of Risk Management strategy.

- Skills Development and Training of staff.

- Complete personnel audit and recapturing personnel on PERSAL.

- Improve the implementation of the Performance Management System.

- Implementation of Communication Strategy.

- Implement Supply Chain Management (SCM) in the Department.

- Implementation of Learnerships and Internships.

- Continue with the process of Transformation in the Department.

- Strengthening corporate governance.

- Broad Based Black Empowerment (BBBEE).

- Alignment of the organizational structure with the strategy.

- Reduce personnel expenditure by 2% as required by National Treasury.

1.1.3	 Strategic Objectives

# TABLE 1: Programme 1: Administration

| Strategic Goals |  | # Strategic Objectives |  |
| --- | --- | --- | --- |
| 1.1 | HUMAN RESOURCE MANAGEMENT |  | - Human Resource Development & Training - Workplace Health & Safety - Benefits Administration - Workplace Relations Management - Implementation of Policies, Legislation and Regulations - Performance Management |
| 1.2 | CORPORATE SERVICES |  | - Improvement of auxiliary services (office services, telephones, transport, etc.) |
| 1.3 | GITO |  | - ICT infrastructure - Communications - Information Management - Records Management |
| 1.4 | FINANCE |  | - Supply Chain management - Risk Management - Financial Management |
| 1.5 | MANAGEMENT 1.5.1 MEC’s Office 1.5.2 HOD’s Office |  | - Provide efficient and effective administrative support to the MEC - Provide strategic leadership and promote accountability at all managerial levels |
| 1.6 | SPECIAL PROGRAMMES 1.6.1 Strategic Planning 1.6.2 Service Delivery Improvement Programme |  | - Coordinate strategic planning, monitoring, research & development for the Department. - Coordination of processes and systems improvement in the Department |

1.2	Progress Analysis (Administration)

1.2.1	Finance Management

The Department has been meeting most of the deadlines for compliance with the PFMA, Treasury Regulations and other financial transcripts. The Department has furthermore improved on its Activity Based Budgeting and Costing and ensuring that all expenditures are allocated to the correct budgets. A major impediment to certain efficiencies on the financial activities was due to the poor functioning of the transversal financial systems, namely BAS and Finest.

The Department has improved its planning and alignment to the Medium Term Expenditure Framework (MTEF) for strategic plans and infrastructure projects. This approach was essential for the proper planning of projects, which resulted in the introduction of Materials Resource Planning (MRP) for the core functions: buildings, properties and roads.

Through activity based budgeting, the finance section has managed to foster a stronger role of accountability to all programme managers in their financial management activities.

The Risk and Security Management unit is responsible for implementing control measures and ensuring compliance to Departmental policies and corporate governance. The unit further coordinates responses to the Auditor General’s audit queries, and the implementation of corrective measures in response to these queries. In co-operating with the office of the Auditor General, the Department has experienced improved relations, which in turn, has added value to the audit exercise.

1.2.2	Corporate Services

In order to manage the Department’s administrative support functions at District level more effectively, shared service centre managers coordinate these functions. This has resulted in the effective implementation of procurement reforms, improved fleet and logistics management and effective customer relationship management.

The provision of tele-communication equipment, which was greatly lacking in the District Offices has improved during the past financial year and is continuing to improve.

The sub-programme has also begun the process of integrating the department’s records in line with legislation.

1.2.3	Human Resource Management

A consolidated human resource plan has been developed and comprises of a workplace skills plan, employment equity plan, affirmative action plan, redundancy plan, succession plan, retention plan and recruitment plan.

The updating of personnel information on the Persal system has improved to 98% and the implementation of the performance management system has been successful.

Personnel expenditure came within budget, and all planned skills development interventions were executed. A workplace health programme has also been successfully implemented.

All planned labour forum meetings were held and all labour matters were satisfactorily resolved.

The organizational structure was aligned to the strategy of the department

1.2.4	Government Information and Technology Services - GITO

The sub-programme successfully completed the development of a Master Systems Plan (MSP) which is aimed at aligning the department’s IT objectives to the overall business strategy.

The sub-programme also developed structured cabling infrastructure in District Cost centres, and developed an RCC database for Buildings at Head Office to enable them to optimise their maintenance services

All software used in the department has been licenced in terms of industry best-practice. The information management unit has successfully responded to all requests for library materials and also ensured  timeous delivery of all departmental reports.

A Communication Strategy has been developed to improve communication for better decision-making.

1.3	Analysis of constraints and measures planned to overcome them

1.3.1	Finance

- To introduce Materials Resource Planning (MRP) and Just-in-Time (JIT) in the Department to improve inventory management

- Through activity based budgeting, the finance section has managed to foster a stronger role of accountability to all programme managers in their financial management activities. The next step is to introduce a system of Activity Based Costing (ABC).

As part of the process of procurement reform, Government promulgated the Supply Chain Management Framework Act, which led to the establishment of a supply chain management (SCM) unit within the department. The unit’s core function is to create an appropriate environment for procurement and provisioning systems, which are fair, equitable, transparent, competitive and cost effective as required by the PFMA.

The Department has a Risk Management Strategy and a Fraud Prevention Plan in place. The Department has began to implement most of the measures approved in the plans. This has led to a reduction in the number of fraud and corruption incidents. The Department has attained an acceptable level of awareness and culture change in the area of risk, at both strategic and operational levels. The challenge is to continue to manage risk to an acceptable level.

    - Corporate Services

- The department embarked on a project to improve records management in line with regulatory frame works and industry best practice. This will enable the Department to comply with provisions of promotion of Access to Information Act, the National Archives Act and other relevant legislation

- Decentralise the budget to district office to procure in terms of the needs analysis made. Monitor and evaluate all procurements in terms of the PPPFA Act and BBBEE

1.3.3	Human Resource Management

The Department will introduce a Learnership and Internship programme to address the skills shortage in the built-environment

There is a lack of a clearly defined human resource development strategy in the Province with regard to the identification of sector-specific skills requirements. For instance, there is a lack of skilled professionals in the Province in the built-environment.

#### The Department has adopted the Provincial Performance Management System which is based on the Balanced Scorecard (BSC) methodology. There are, however, still challenges with regard to the implementation of the system.

1.3.4	GITO

There is a general lack of IT skills among users and the Department will embark on a training programme to address this challenge. There is a need for specialised IT skills in order to enhance our service delivery.  A further challenge is to enhance information management. This will be achieved by exploring an integrated document management system.

There is a general misconception by the public regarding the services that are provided by the Department as a result of poor communication. The Department has adopted a communication strategy that contains a number of initiatives that are aimed at addressing this challenge.

1.4	Description of planned quality improvement measures

The Department will embark on a project to optimise its business processes and workflows across all units to enable it to effectively support the core functions of the department. In addition, the department will strengthen its performance management system in order to :

    - Finance

- The component of Risk and Security management has established a programme of action to mitigate and address audit queries arising from the same course of action and process. An action plan has been drawn up for each of the financial year and expressions as pronounced by the Auditor General, and quarterly reviews are made as a means of addressing all issues raised in the Audit process, and this measure has not yet been adequately attended to.

- In the financial management unit, a strong focus has been in building capacity and increasing resources to attend to debt management and revenue collection. Training sessions and personnel have been recruited to meet the new requirements of clearing debt in the department, especially internal staff debt. Although, the implementation of the financial system is slow, the department has prepared to fully utilise the training sessions of rolling out the modules by exposing as many people as can be allowed in the sessions as a back up for the high turnover.

- The supply chain management unit is currently fraught with challenges of conceptualisation of the principles of supply chain management as a value and rather than an encumbrance to the existing procurement process. Due to the lack of adequate managerial capacity in the area of supply chain the department envisages engaging the idea of a strategic partner with expertise, who will provide a drive for the process in line with principles of business re-engineering and entrenching efficiency in the process as a norm rather than the anomaly.

- The project mentioned above is initial delicate for service delivery improvement, efficiency and achievement of value for money through an economical system, this of course pursued with enabling legislation such as the PFMA and PPPFA and the Supply Chain Management Framework Act and Practice Notes

1.4.2	Corporate Services

- Improve telephone connectivity at Cost centres.

- Improve the filling system and methods used for risk free and user friendly system.

- Ensuring of safe, secure storage and handling of documentation.

- Disposal of redundant files using the National Archives Act as a guide.

- Improve service delivery internal and external by ensuring fast and accurate payments of services rendered.

- Quick cancellation and processing of orders.

- Decentralise budget to Districts in order to procure according to needs

- Reduce fleet abuse and vehicle misuse

- Promote effective and wise vehicle usage

- Monitor and evaluate all procurement processes

1.4.3	Human Resource Management

- Workplace Health will start on the improvement of staff health and thus  reduce staff turn over due to ill health by utilizing the EAP Services.

- Occupational Health and Safety (OHS) aims to reduce accidents at the  workplace by 99%.

- HIV & AIDS management aims to increase awareness of HIV & AIDS by 100%, by means of more effective Roads Shows, peer educational sessions and distribution of awareness products.

- Proper staff placement and increase staff skills for customer satisfaction.

- Contribute towards poverty alleviation

- Improve and coordinate the HR functions in districts.

    - Government Information Technology Office (GITO)

- To provide stable and efficient ICT infrastructure by means of improving Network connectivity in all regions, cost centres and head office.

- Development of a Provincial ICT Infrastructure plan.

- Ensure that all SLA established with service providers, provide that systems function optimally thus reducing user complaints and poor 	  service. Planning in line with MSP guidelines for optimised, reliable IT infrastructure to improve Internal and external communication.

- Ensure that at least 90% of hardware and software as well as related accessories are provided for the department.

- Continue compliance with Legislative requirements and time schedule.

- Ensure the availability of reliable reports for better decision making and improve communication.

2.	Programme 2: Property & Facilities Management

To manage the Provincial state property portfolio and accommodation needs

  - Specified Policies, Priorities and Strategic objectives

The Department has developed a policy in line with the White paper on government-wide Immovable Asset Management to guide the management of the Provincial property portfolio including the acquisition and disposal of  properties. In addition, the Department conducts its activities in terms of the various legislation governing property matters, including: The National State Land Disposal Act, The Northern Province Land Administration Act, The Municipal Systems Act. The Property programme will focus on improving revenue collection and the overall management of the property portfolio. The strategic objectives of the planning period will focus on:

- The disposal of government property classified as redundant.

- Improving revenue collections from tenants

- To continue with the Service Delivery Improvement (SDI) programme for cleaning, gardening and security.

- To improve and maintain good management of the provincial property portfolio.

- Continue with the transfer of townships (R293) to municipalities.

- Updating and maintaining a comprehensive provincial property asset register

  - Progress analysis

The property programme is responsible for providing the provincial government with its property requirements and facilities management. This involves the renting, acquisition and disposal of properties, lease management of Government properties, registering of State-owned properties in the name of the Province, transfer of Provincial properties to Municipalities, as well as the provision of, cleaning, landscaping, gardening and security services.

The program faces huge challenges in the area of rental collection both in terms of rent-defaulters and a lack of capacity in rental collection management within the Department. The disposal programme is being hampered by the inability of preferred buyers to access finance as well as long-drawn-out legal process to evict existing tenants. There is a lack of capacity within client Departments to manage their own respective leases with landlords. There is also a lack of capacity within the Department to monitor leases on behalf of client Departments. The programme also faces a challenge with regard to the updating of all the fields in Provincial property asset register.

  - Analysis of constraints and measures planned to overcome them

The programme will attempt to improve the collection of arrear rentals by dedicating staff to manage the rental collection. The programme will explore alternative ways of property disposal to preferred buyers. In addition, the programme will improve capacity within the Department to monitor the management of leases by client departments. The programme will continue to explore alternative methods to address the gaps in the Provincial property asset register.

2.4	Description of planned quality improvement measure

Following recommendations of our Service Delivery Improvement programme, the department has managed to improve its processes in the management of the Provincial properties and facilities, and in particular, further improvements were made to the security, cleaning, landscaping and gardening services.

In order to effectively manage lease agreements, the Department will strengthen its systems to ensure timeous reporting of client accommodation requirements, lease renewals and terminations.

Programme 3: Building Management Services

The building programme is responsible for the provision of building construction management, project management, contract management and building maintenance services to other provincial government departments.

  - Specified Policies, Priorities and Strategic objectives

The programme is guided by the Occupational Health & Safety Act (OHS), Environmental Legislation, National Building Regulations (NBR), Construction Industry Development Board (CIDB) and other built-environment regulations. The programme will focus on the following priorities:

- Using in-house building staff to construct and maintain road camps and for maintaining the residential property portfolio.

- Further implementation of Emerging Contractor Development Programme

- Routine and preventative maintenance of buildings and facilities.

- Develop and implement EPWP models for Building.

- Implementation of building-related learnerships and internships

- Strengthening corporate governance.

- To implement and manage a Contractor Development Programme

- The consolidation and strengthening of project management procedures and systems

- To render effective routine building maintenance services

3.2   	Progress analysis

One of the major challenges facing the Building programme over the previous years has been the lack of effective management control systems for internal building and maintenance teams. The lack of sufficient funding to address maintenance backlogs is a further challenge.

Another challenge is the lack of joint planning with client departments with regard to maintenance activities.

The management of projects on behalf of client departments is hampered by a lack of capacity on the part of contractors and by the delay in payments by client departments

  - Analysis of constraints and measures planned to overcome them

In order to address the lack of management control systems, the Department embarked on a programme of service delivery improvement during the financial year. This has led to the development of systems and processes that has resulted in a marked improvement in the output of the teams. The Department has also entered into a Service Level Agreement (SLA) with client departments, in order to address, among other things, the issue of late payments. A contractor development programme has been initiated in order to capacitate contractors.

  - Description of planned quality improvement measure

In the building section, a contractor development programme was successfully implemented. To ease the financial burden on building contractors, the Department introduced a system of phased performance guarantees in conjunction with financial institutions. This initiative enabled contractors to raise guarantees in an easier and affordable manner. Access to construction materials was also made easier for contractors through the implementation of improved cession agreements.

In addition, management control systems have been put in place as part of the Service Delivery Improvement initiative.

4.	Programme 4 : Expanded Public Works Programme

This programme is responsible for coordinating the Expanded Public Works Programme in the Province. This involves evaluating business plans, monitoring implementation, facilitating training and reporting progress for all EPWP programmes in the province.

  - Specified Policies, Priorities and Strategic objectives

The EPWP programme arose out of a national Cabinet decision and by a subsequent Provincial Executive Council decision.

The priority of the programme is to ensure the successful implementation of the business plans developed for the programme

The objectives of the programme are to:

- Promote job creation

- Alleviate poverty

- Skills development

  - Progress analysis

The Provincial EPWP steering committee has been established. Consultative meetings and workshops with Municipalities and Provincial departments are taking place. A number of business plans have been developed and are in the process of implementation. At present, only the infrastructure sector guidelines have been developed.

  - Analysis of constraints and measures planned to overcome them

Local Authorities need to identify potential EPWP projects that will be funded through the Municipal Infrastructure Grant (MIG), while Provincial departments have to identify funds from within their existing budgets that can be channelled towards EPWP projects.

Guidelines for the economic, social and environmental sectors need to be developed by the relevant sector departments.

  - Description of planned quality improvement measure

The development of outstanding sector guidelines needs to be finalised. There is also a need to raise the level of awareness around the EPWP concept, and to build capacity within the Province with regard to the implementation of the programme.  There is a need for the introduction of monitoring and reporting mechanisms to measure the progress

DEPARTMEMT OF PUBLIC WORKS

ANNEXURE A

ANNUAL PERFORMANCE PLAN: 2005 -2006

1.	PROGRAMME: REAL ESTATE

| Sub Programme: Real Estate | Strategic Goal: Providing leadership in sustainable integrated provincial infrastructure development |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Objectives | Measurable objectives | Performance measure Indicator | 2005/06 Budget | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| - Management of immovable property utilized for government service delivery | - Disposal of redundant properties | - 80 properties to be disposed | - R22 124 314 | - Valuation of 40 properties to be disposed | - 1.Evaluation of bids - and transfer of 30 properties (ownership) | - Evaluation of bids and transfer of 30 properties (ownership) | - Transfer of remaining 20 properties (ownership) |
|  |  |  |  |  | - 2.Valuation of the remaining 40 properties |  |  |
|  | - Transfer of towns to municipalities | - 50 of R293 towns transferred to the relevant municipalities |  | - Obtain 25Treasury approval for the transfer of 197 R293 Towns | - Registration of 15 towns by the State Attorney | - Registration of 20 towns by the State Attorney | - Registration of 15 towns by the State Attorney |
|  |  |  |  | - Obtain 25 PSLDC approval for the transfer of the towns | - Obtain 25 Treasury approval for the transfer of 197 R293 Towns |  | - Obtain 25 PSLDC approval for the transfer of the towns |
|  |  |  |  | - Obtain 25 MEC approval for the transfer of the towns | - Obtain 25 PSLDC approval for the transfer of the towns |  | - Obtain 25 MEC approval for the transfer of the towns |
|  |  |  |  | - Prepare 25 Deed of Donation to Municipalities. | - Obtain 25 MEC approval for the transfer of the towns |  | - Prepare 25 Deed of Donation to Municipalities. |
|  |  |  |  |  | - Prepare 25 Deed of Donation to Municipalities. |  |  |
|  | - Ownership - of provincial properties | - Vesting of 38 - provincial properties |  | - Submission of 38 applications to PSLDC for recommendations. | - Facilitate registration of 38 properties at Deeds Office. | - Facilitate registration of 38 properties at Deeds Office. | - Capturing of registered 38 properties in the Asset Register. |
|  |  |  |  | - Submission of 38 applications to Minister of Agriculture & Land Affairs for issuing of Item 28(1) certificate. |  |  |  |
|  | - Administration of Provincial Property Portfolio | 100% Of leases signed out of total of properties rented 95% of sq. m of office space requested by client depts. Actually provided 100% Occupancy level (space audit) |  | 100% of leases signed and up to date | 100% of leases signed and up to date | 100% of leases signed and up to date | 100% of leases signed and up to date |
|  |  |  |  | 95% of sq. m of office space requested by client depts actually provided | 95% of sq. m of office space requested by client depts actually provided | 95% of sq. m of office space requested by client depts actually provided | 95% of sq. m of office space requested by client depts actually provided |
|  |  |  |  | 100% Occupancy level (space audit) | 100% Occupancy level (space audit) | 100% Occupancy level (space audit) | 100% Occupancy level (space audit) |
|  | - Management of Provincial Asset Register | - Comprehensive and reliable Provincial Asset Register |  | - Undertake Feasibility. | - Develop Terms of reference | - Advertise and adjudicate and award | - Monitor and evaluate |
|  | - Special Projects | Acquire Land for the Relocation of the Legislature to Polokwane |  | Negotiate for land | Registration of acquired land |  |  |
|  |  | Acquisition of Gateway Airport |  | Sign deed of donation for phase 1-3 | Complete - Registration of phase 1,2 and, 3 |  |  |
|  |  | Acquisition of Dendron Road Camp |  | Sign Deed of Donation | Registration of properties. |  |  |
|  |  | Acquire land for the extension of the Parliamentary Village in Polokwane |  | - Registration of 8.5 hectares of land | Complete acquisition and ownership of land. | - Identifying strategic land and define boundaries |  |
|  |  | - Establishment of Government Precinct in Polokwane CBD |  | - Submit Memorandum to EXCO Cluster Committees for recommendation | - Submit Memorandum for EXCO Approval. | - Appoint Transactional Advisor. |  |

2.	PROGRAMME: PROJECT MANAGEMENT

| Sub Programme: Project Management | Strategic Goal: Providing leadership in sustainable integrated provincial infrastructure development |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Objectives | Measurable objectives | Performance measure Indicator | 2005/06 Budget | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| - Successful execution of Capital Works Projects | - Implementation of capital works projects | - % of successfully completed Capital Works Projects |  | -Handover of project sites to contractors. Target 100% - -Supervision & monitoring of progress. 25% target | Supervision and Monitoring of progress. 70% progress expected on projects handed over | Supervision and Monitoring of progress. 70% progress expected on projects handed over | Supervision & monitoring of progress. |
|  |  |  |  |  |  | Commissioning of projects. | Evaluation of bids for coming financial year. |
|  |  | Education Projects | R 455m | Continuation of monitoring and supervision of : -Schools under trees and in schacks-25% targeted progress - -Monitoring and supervision of continuing schools and site handovers of new schools | Continuation of monitoring and supervision of : -Schools under trees and in schacks-75% targeted progress | Continuation of monitoring and supervision of : -Schools under trees and in schacks-85% targeted progress - - Monitoring and supervision of continuing school projects | Commissioning of schools under trees and in shacks. 100 progress expected |
|  |  |  |  |  | -Monitoring and supervision of continuing school projects and commissioning of some. |  |  |
|  |  | Health Projects - 33 Clinics | - R 115m | Invitation of bids | Evaluation of bid documents. | 100% Handover of project sites to contractors- Supervision & monitoring of progress on site –50% expected. | Supervision and Monitoring of progress. |
|  |  |  |  |  |  |  | Supervision and Monitoring of progress. 100% progress expected |
|  |  | - 2 health centres | R 16m | Facilitate invitation of bids | Evaluation of bid documents. | Handover of project sites to contractors. Supervision & monitoring of progress.25% progress expected | Supervision and Monitoring of progress.50% progress expected |
|  |  | - 12 Mortuaries | R 65 m | Facilitate invitation of bids | Evaluation of bid documents. | Handover of project sites to contractors. Supervision & monitoring of progress. 35% progress expected | Supervision and Monitoring of progress.50% progress expected |
|  |  | - 7 Hospitals | R 210m | -Continuation of monitoring and supervision of Jane Furse,Lebowakgomo-phase 3 ,Dilokong & Nkensani-phase 1 hospitals-. | -Commisioning of Jane Furse, Lebowakgomo-Phase 3- -Continuation of monitoring & supervision of Dilokong & Nkensani-phase 1 –50 % expected. -Evaluation of bid documents for Dilokong & Nkensani-hospitals phase 2 | -Continuation of monitoring and supervision of Dilokong & Nkensani-phase 1 and 75% progress targeted . -Site Handover of Dilokong & Nkensani-hospitals phase 2-30% progress target. | -Continuation of monitoring and supervision of Dilokong & Nkensani-phase 1 and 100% progress targeted & commissioning. - Dilokong & Nkensani-hospitals phase 2-60% progress target. -Evaluation of bids for other hospitals. |
|  |  |  |  | Facilitate invitation of bids |  |  |  |
|  |  | Construction of staff housing for essential health workers |  |  |  | Issue tenders and implement developer-approach to construct the houses | - Construction is 100% completed. |
|  |  | Transport Projects -Satellite Station | R7m | Evaluation of bid , site handover monitoring and supervision and 25% progress targeted | - Continuation of monitoring and supervision and 50% progress targeted | Continuation of monitoring and supervision and 75% progress targeted. | - Continuation of monitoring and supervision and 100% progress targeted. |
|  |  | Agriculture Projects - Vet Clinics - Processing Plants | R4m | Evaluation of bids and handover of project sites to contractors-35% progress targeted. | Supervision & monitoring and 65% targeted progress | Continuation of monitoring and supervision and 100 % progress targeted. |  |
|  |  | - - Tompi Seleka College | R 1m | Commissioning of Phase 1-Electrical upgrading | Audits of phase- 2 | Audits of phase- 2 | - Production of audits reports and preparation of bid documents. |
|  |  | Environmental Affairs Projects | R 14.5 m | -Supervision & monitoring and 75% targeted progress of Phase 1- office block. -Evaluation of bids for phase 2 of the office block. | -Supervision & monitoring and 100% targeted progress of Phase 1- office block. Commissioning of phase 1. -Site handover of Phase 2 and 30% progress expected. | Supervision & monitoring and 60% targeted progress for phase 2 | Supervision & monitoring and 80% progress expected of phase 2 |
|  |  | Dept. of Public Works Construction of 11 MEC houses. | R 51m |  | Evaluation of bids and handover of project site to contractors. | Supervision & monitoring and 10% targeted progress. | Continuation of monitoring and supervision and 50% progress targeted. commissioning |
|  |  | -Installation of A/C and fire fighting equipment. -Installation of standby- generators. | R 5 m | Continuation of monitoring and supervision and 25% progress targeted. | Continuation of monitoring and supervision and 50% progress targeted. | Continuation of monitoring and supervision and 75% progress targeted. | Continuation of monitoring and supervision and 100% progress targeted. Commissioning of new projects |
|  |  | - Provision of boreholes at road camps and cost centers | R 10 m | - Site handovers, monitoring and supervision and 25% progress targeted. | Continuation of monitoring and supervision and 50% progress targeted. | Continuation of monitoring and supervision and 75% progress targeted. | Continuation of monitoring and supervision and 100% progress targeted. - Commissioning |
|  |  | Roof and structural repairs to offices and government complexes. | R 5 m | - Continuation of monitoring and supervision and 50% progress targeted. | Continuation of monitoring and supervision and 75% progress targeted. | Continuation of monitoring and supervision and 100% progress targeted. | - Commissioning |
|  |  | EPWP-school, Giyani Multi Purpose Education Centre | - R 5 m | - Bid evaluations , site handovers and 50% progress targeted | Continuation of monitoring and supervision and 100% progress targeted. - Commissioning of projects | Commissioning |  |

3.	PROGRAMME: BUILDING MAINTENANCE

| Sub Programme: Maintenance | Strategic Goal: Efficient and effective maintenance of government buildings and grounds. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Objectives | Measurable objectives | Performance measure Indicator | 2005/06 Budget | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
|  |  | Public Works Portfolio |  |  |  |  |  |
| - Maintenance of government buildings to derive functional, economic and social benefits | Maintenance plan fully implemented | Maintenance of 102 residential houses | R1 437 000.00 | Conduct inspection audits and compile reports on maintenance requirements. | Implement 50% of maintenance on 102 houses. | Implement 80% of maintenance on 102 houses | - Implement 100% of all maintenance |
|  |  | Maintenance of 86 government offices | R6 585 573.00 | Implement of 40% of maintenance on 86 government offices. | Implement 70% of maintenance on 86 offices. | Implement 90% of work. | Implement 100%. |
|  |  | - Maintenance plan in place. | R 000 000.00 |  | Appointment of consultants to conduct inspection audits on the 3 government complexes. | Inspection audits. | Develop maintenance plan for 2006/07. Consolidation of the inspection reports and compilation of the maintenance plan. |
|  |  | Construction of 9 offices at roads cost -centres | R3 5000 000.00 | Implement 20% of the projects 9 offices | Implement 50% of the projects of the 9 offices. | Implement 70% of the projects of the 9 offices. | Implement 100% of projects of the 9 offices. |
|  |  | - Construction of 243 staff houses at roads camps | R16 460 000.00 | Implement 20% of the projects | Implement 50% of the projects. | Implement 70% of the projects | - Implement 100% of projects |
|  |  | Develop 28108 m2 of gardening. | R847 000.00 | 5600m2 | 7800m2 | 12000 m2 | 2708 m2 |
|  |  | Maintain 11.024.112.00 m2. | R1 721 000.00 | 27. 560.281.5million m2 | 27. 560.281.5million m2 | 27. 560.281.5million m2 | 27. 560.281.5million m2 |
|  |  | Client Department Portfolio |  |  |  |  |  |
|  |  | Renovation of 13 Health facilities | R942 491.00 | Develop a plan for implementation of client department’s projects. | Implement 70% of renovation work. | Implement 100% | Develop plan for 2006/7. |
|  |  |  |  | Implement 30%. |  |  |  |
|  |  | Renovation of 19 Education facilities. | R1 126 487.00 | - Develop a plan for implementation of client department’s projects. | Implement 70% of renovation work. | - Implement 100% | Develop plan for 2006/7 |
|  |  | Construction of 3 Education Facilities | R620 790.00 | Develop a plan for implementation of client department’s projects | Implement 70% of renovation work. | Implement 100% | Develop plan for 2006/7 |
|  |  |  |  | Implement 30%. |  |  |  |
|  |  | Renovation of Agriculture facilities: Nebo offices and Musina Experiential farm | R22 000.00 | Develop a plan for implementation of client department’s projects. | Implement 70% of renovation work. | Implement 100% | Develop plan for 2006/7. |
|  |  |  |  | Implement 30%. |  |  |  |
|  |  | Renovation of Transport facilities: Lephalale Centre | - R2 185 900.00 | Develop a plan for implementation of client department’s projects. | Implement 70% of renovation work. | - Implement 90% | Implement 100% |
|  |  |  |  | - Implement 30% |  |  | Develop plan for 2006/7. |
|  |  | Construction of 4 tribal offices for Office of the Premier: (Makobe, Dichueng, Ngove, Mashashane) |  |  |  |  | Construction of 4 tribal offices for Office of the Premier: (Makobe, Dichueng, Ngove, Mashashane). 100% completed |

4.	PROGRAMME: PROFESSIONAL SERVICES

| Sub Programme: Professional Services | Strategic Goal: Providing leadership in sustainable integrated provincial development |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Objectives | Measurable objectives | Performance measure Indicator | 2005/06 Budget | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| Government Offices | Complete and compliant designs and technical documentation for upgrading of government offices | - Appointment of consultants and evaluation of professional documentation for Roof repairs at various government buildings |  | Technical documentation produced. 100% done and handed over to Project Management for Execution |  |  |  |
|  |  | Auditing and preparation of technical documentation for the Refurbishment of A/C Units in Government owned offices |  |  | Technical documentation produced. 100% done and handed over to Project Management for Execution |  |  |
|  |  | Managing the technical Auditing of Government complexes and preparation of technical documentation for preparation of maintenance plan and refurbishment of the complexes. |  |  | - Appoint and brief Consultants to produce technical audits. |  |  |
|  |  | Preparation of Technical Documentation for the Supply and Installation of standby Generators: Public Works Head Office, Sekhukhune and Capricorn District Offices |  |  | Technical documentation produced. 100% done and handed over to Project Management for Execution |  |  |
| - Mortuaries Programme | Complete and compliant designs and technical documentation for upgrading and construction of mortuaries | Prepare technical documentation for the upgrading and construction of 12 Mortuaries |  | Technical documentation produced. 100% done and handed over to Project Management for Execution |  | Technical documentation produced. 100% done and handed over to Project Management for Execution |  |
| Clinics Programme |  | Prepare technical documentation for upgrading and construction of 2 Health Centers and 33 clinics |  | Technical documentation produced. 100% done and handed over to Project Management for Execution |  |  |  |
| Hospital Revitalization Programme | Complete and compliant designs and technical documentation for upgrading and construction of hospitals | Prepare technical documentation for upgrading of Hospitals: Nkhensani and Dilokong |  | Technical documentation produced. 100% done and handed over to Project Management for Execution |  |  |  |
|  | Complete and compliant designs and technical documentation for revitalization of provincial hospitals | Prepare technical documentation for upgrading of Thabamoopo and Letaba Hospitals |  | Technical documentation produced. 100% done and handed over to Project Management for Execution |  | Consultants appointed, technical designs presented and approved |  |
|  |  | Prepare technical documentation for the construction of the New Thabazimbi Hospital |  |  |  | Appoint and brief Consultants to produce technical audits |  |
| - Provincial Archives | Complete and compliant designs and technical documentation for the construction of a Provincial Archives |  |  |  | Technical Designs and tender documentation completed and approved. |  |  |
| Special Projects |  | Prepare technical documentation for Upgrading of 7 Veterinary Clinics |  |  | Technical documentation produced. 100% done and handed over to Project Management for Execution |  |  |
|  | Complete and compliant designs and technical documentation for the construction of Staff housing for essential health workers. |  |  |  |  | Preparation of Terms of Reference and Bid documentation for fast track Developer approach to the programme. |  |
| - Coordinate integrated provincial infrastructure planning | - Provincial Infrastructure Coordinating Unit (PICU) in place | Establishment of provincial infrastructure co-coordinating unit |  | Implementation of the aligned business plans (previous) | Request approval through various EXCO clusters for coordinating infrastructure planning | Consultation with clients departments | Obtain EXCO approval for establishment of PICU |
|  |  | Planning Alignment of infrastructure plans of provincial departments with PDGS |  |  |  |  | Consultation with client departments |
|  |  |  |  |  |  | - Establishment of planning units in client departments | - Consolidation of departmental business plans |
|  |  |  |  |  |  |  | Appointment of members of the PICU |
|  |  |  |  |  | Consultation with clients departments - Align IDPs with PGDS (Public Works Portfolio) | - Align Business Plans with PGDS | Capacity building of PICU |
|  |  |  |  |  |  |  | Establish secretariat services unit for the PICU |
|  |  |  |  |  |  |  | Finalise alignment of business plans with PDGS |
|  |  | - Research and development of norms and standards |  | Alignment of norms and standards | Benchmarking of norms and standards | Benchmarking of norms and standards | Benchmarking of norms and standards |
|  |  |  |  | Attend workshops, congress and seminars on best practices in professional field | Updating of market costs | - Updating of market costs | Updating of market costs |

5.	PROGRAMME: EXPANDED PUBLIC WORKS PROGRAMME

| Sub Programme: EPWP | Strategic Goal: Skills Transfer, Poverty Alleviation and Job Creation |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Objectives | Measurable Objectives | Performance measure Indicator | 2005/06 Budget | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| A well coordinated provincial Expanded Public Works Programme | Technical and managerial support | Coordinate implementation of EPWP | - R20 million | Performance audit and strategic direction of programme implementation (PSC and sectors) | Performance audit and strategic direction of programme implementation (PSC and sectors) | Performance audit and strategic direction of programme implementation (PSC and sectors) | Performance audit and strategic direction of programme implementation (PSC and sectors) |
|  |  |  |  | Compilation of EPWP progress reports | Compilation of EPWP progress reports | Compilation of EPWP progress reports | Compilation of EPWP progress reports |
|  |  | Coordinate the development of provincial business plan |  | Need analysis | Develop terms of reference for procurement of professional consultants | Procurement of consultants for business plan development. | - Finalise the development of the provincial 5 year business plan |
|  |  |  |  | Selection and Prioritisation of sector projects | Selection and Prioritisation of sector projects | Selection and Prioritisation of sector projects | Selection and Prioritisation of sector projects |
|  |  |  |  | Quality control of EPWP projects | Quality control of EPWP projects | Quality control of EPWP projects | Quality control of EPWP projects |
|  |  | Finalise institutional and capacity building of EPWP |  | Establishment of the unit and the Giyani Training Centre | Recruitment of staff | Detailed needs assessment | Training plan developed |
|  |  |  |  |  |  |  | - Finalise staffing of the unit |
|  |  | - Develop EPWP policy and strategy |  |  |  |  | - Consultation with relevant stakeholders |
|  |  | Enhancement of EPWP implementation techniques |  | Develop EPWP sector manuals | - Develop EPWP sector manuals | - Develop EPWP sector manuals | - Develop EPWP sector manuals |
|  | Skills Transfer | Implementation of EPWP management programme (Train 50 people) |  | Needs assessment on training required | Planning of training sessions | Train 25 officials on EPWP techniques | Train 25 officials on EPWP techniques |
|  |  | Implementation of Learnership Programme [200] |  | Planning of training sessions Facilitate training of 80 learners on Building sector learnership skills | Recruitment of learner contractors on various learnerships | Facilitate training of 30 learners on water sector learnership skills | Facilitate training of 72 learners on road sector learnership skills |
|  |  | Implementation of life skill programme [500] |  | Facilitate training of 125 workers on EPWP projects across all sectors | Facilitate training of 125 workers on EPWP projects across all sectors | Facilitate training of 125workers on EPWP projects across all sectors | Facilitate training of 125 workers on EPWP projects across all sectors |
|  |  | Implementation of Consultant Training Programme [10] |  |  |  | Planning of training of 10 mentors on EPWP guidelines | Facilitate training of 10 mentors on EPWP guidelines |
|  | Job Creation and Poverty Alleviation | At least 30000 jobs created |  | At least 5 000 jobs created | At least 6 000 jobs created | At least 10 000 jobs created | At least 9 000 jobs created |

6. PROGRAMME: STRATEGIC HUMAN RESOURCE MANAGEMENT

| Sub Programme: Strategic Human Resource Management | Strategic Goal: Improved Service Delivery and Good Corporate Governance |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Objectives | Measurable objectives | Performance measure Indicator | 2005/06 Budget | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| Skills Development for improved service delivery | Implementation of workplace skills plan | Implement Abet programme for 739 Serving Employees (level 1 to 4) | R2,000.000 | Implementation of ABET programmes (739 Serving Employees) | Implement ABET programmes with institutions (739 Serving Employees) | Implement ABET programmes (739 Serving Employees) | Placement of new ABET learners |
|  |  |  |  |  |  |  | Registration of ABET programmes |
|  |  |  |  |  |  |  | Review ABET programmes |
|  |  | Implement 70 skills development programmes | R2,200.000 | Implementation of 70 identified skills development programmes | Monitor 70 identified skills development programmes | Monitor 70 identified skills development programmes | Develop 70 skills development programme for next cycle |
|  |  | Award 50 educational grants for serving employees | R1,319.654 |  |  | Allocate 80 bursaries to serving personnel for next financial year | Review bursary awards scheme |
|  |  |  |  | Conduct quarterly monitoring and evaluation of 50 bursary contracts | Conduct quarterly monitoring and evaluation of 50 bursary contracts | Conduct quarterly monitoring and evaluation of 50 bursary contracts | Conduct quarterly monitoring and evaluation of 50 bursary ontracts |
| - Skills Development to meet objectives of Provincial Growth and Development Strategy | - Implementation of the HRD Strategy | Implement 18.( 2) learnership programmes (capentry, masonry, plumbing, boiler making, horticulture, electrical, airconditioning & refrigeration) | R1,056.250 | Implementation of 7 registered Learnership programmes | Monitor 7 registered implemented Learnership programmes | Review 7 implemented Registered Learnership programmes | Registration of 5 learnership programmes |
|  |  |  |  |  |  |  | Placement of 150 learners |
|  |  |  |  |  |  |  | Evaluate implemented 7 registered Learnership programmes |
|  |  | Implement internship programs for 115 interns | R517.500 | Implement 10 identified internship programs | Monitor Implementation of 10 identified internship programs | Review Implementation of 10 identified internship programs | Evaluate Implementation of 10 identified internship programs |
|  |  | Maintain 20 awarded educational and training grants for non-serving employees | R 500.000 | Conduct quarterly monitoring and evaluation of 20 bursary contracts | Conduct quarterly monitoring and evaluation of 20 bursary contracts | Conduct quarterly monitoring and evaluation of 20 bursary contracts | Conduct quarterly monitoring and evaluation of 20 bursary contracts |
| Attraction and retention of proficient staff | Qualitative Implementation of the integrated Human Resource Plan | Reviewed HR plan according to HR Planning Framework of the Public Service | R1,319.654 | Implementation of HR plan. Fill 20 vacant posts | Implementation and review of HR plan. Fill 20 vacant posts | Implementation and review of HR plan. Fill 20 vacant posts | Evaluate and develop HR plan. Fill 20 vacant posts |
| Performance Improvement | Meeting performance goals and plans | Finalise institutional and capacity building of EPWP | R3,500.000 | Signing of performance instruments | Settlement of performance bonus and pay progression. | Conduct quarterly performance review | Conduct annual performance evaluation |
|  |  |  |  | Conduct quarterly performance review | Conduct quarterly performance review |  |  |
| Improved work environment | Implementation of an Integrated Workplace Health Promotion Programme | Implementation of HIV and AIDS prevention programme | R1,617.780 | Process procurement of 6 service providers iro VCT awareness campaign | Implement VCT awareness campaign at Vhembe district | Conduct 7 Peer Education Training sessions | Review of HIV and AIDS prevention programme |
|  |  | Implementation of health and safety promotion programme |  | Process procurement of service providers for baseline occupational health medical testing and stress assessment | Implement 347 Medical testing for baseline occupational health medical testing and stress assessment | Implement First Aid, Fire fighting, Disaster management programmes | Implement stress assessment of senior management |
|  |  | Implement an Employee Assistance Programme |  | Procure special EAP service providers for counselling on psycho social problems | Implement Substance abuse, Financial management, trauma Management, Breast Cancer Awareness, Cancer, STIs,Stress Management EAP Proactive Programmes | Implement Women Empowerment against Abuse, Disability Support Proactive EAP Programmes | Implement Financial Management, Substance Abuse Relapse Intervention, Nutrition and Healthy Lifestyle EAP Proactive Programmes |
|  |  |  |  | Implement Financial Management, and Trauma Management Proactive EAP Programmes |  |  |  |
|  |  |  |  | Counseling 70 employees on psycho social problems | Counseling 70 employees on psycho social problems | Counseling 70 employees on psycho social problems | Counseling 70 employees on psycho social problems |

7.	PROGRAMME: STRATEGIC FINANCE

| Sub Programme: Strategic Finance | Strategic Goal: Ensure sound financial management through maintenance of effective financial systems and appropriate procurement procedures |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Objectives | Measurable objectives | Performance measure Indicator | 2005/06 Budget | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| Maintenance of an appropriate procurement and provisioning system which is fair, equitable, transparent, competitive and cost effective | Implement Supply Chain Management Framework | An effective supply chain management module |  | Updating of asset management system in FINEST version 5 | Updating of asset management system in FINEST version 5 |  | Revision of bid documents |
|  |  |  |  |  | Develop Departmental Asset management policy | Adoption of the Departmental Asset management policy | Align Departmental Asset Management Policy with Provincial. |
|  |  |  |  | Develop Supply Chain Management Policy | Adoption of the Supply Chain Management Policy | Implement Supply Chain Management Policy | Implement Supply Chain Management Policy |
| - Maintenance of effective, efficient and transparent systems of financial and risk management and internal control | - Implement sound management of finances in terms of PFMA for optimal service delivery | Treasury Regulations fully implemented |  | Payments effected within 30 days | Payments effected within 30 days | Payments effected within 30 days | Payments effected within 30 days |
|  |  |  |  | Improve revenue collection | Improve revenue collection | Improve revenue collection | Review revenue strategy and finalise revenue estimates |
|  |  |  |  | Conduct budget review and monitor expenditure trends. Avoid over-expenditure of the budget and reduce under-expenditure to within 2% of the budget | Conduct budget review and monitor expenditure trends. Avoid over-expenditure of the budget and reduce under-expenditure to within 2% of the budget | Conduct budget review and monitor expenditure trends. Avoid over-expenditure of the budget and reduce under-expenditure to within 2% of the budget | Conduct budget review and monitor expenditure trends. Avoid over-expenditure of the budget and reduce under-expenditure to within 2% of the budget |
|  |  |  |  | - Prepare annual financial statement | Prepare first budget draft | - Prepare second budget draft | - Allocation of the approved budget |
|  |  |  |  |  | - Prepare annual report |  | Preparation of the budget speech |
|  |  |  |  |  |  |  | Facilitate arrear payments of municipal rates and taxes |
| - Maintenance of effective, efficient and transparent systems of financial and risk management and internal control | Unqualified audit report without matters of emphasis | Implement risk management strategy and plan |  | Conduct risk management programme | Conduct risk management programme | Conduct risk management programme | Conduct risk management programme |
|  |  |  |  | Monitoring implementation of the Risk Management Plan | Monitoring implementation of the Risk Management Plan | Monitoring implementation of the Risk Management Plan | Monitoring implementation of the Risk Management Plan |
|  |  |  |  |  |  |  | Conduct risk assessment and Implement Fraud Prevention Plan |
|  |  | Implement internal control systems |  | Evaluate and monitor implementation of internal control measures | Evaluate and monitor implementation of internal control measures | Evaluate and monitor implementation of internal control measures | Evaluate and monitor implementation of internal control measures |
|  |  | Compliance with legislative and regulatory frameworks |  | Conduct 2 compliance audits | Conduct 2 compliance audits | Conduct 2 compliance audits | Conduct 2 compliance audits |

8.	PROGRAMME: CORPORATE SERVICES

| Sub-Program: Corporate Services | Strategic Goal: Improved Service Delivery and Good Corporate Governance |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Objectives | Measurable objectives | Performance measure Indicator | 2005/06 Budget | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| Proper utilization of moveable physical resources | Implementation of enterprise resource plan | - Development of ERP Fleet Management | - R0.00 | Conceptualisation and Benchmarking | Conceptualisation and Benchmarking and best practice | Compilation of Terms of Reference and outsourcing process | Procurement of a Service Provider |
|  |  | Purchase of 40 vehicles | R11 200 000 | Needs analysis for 2006/7 | Placement of orders of 20 GG vehicles | Placement of orders of 20 GG vehicles | Take delivery of 40 vehicles and effect payment |
|  |  |  |  |  |  |  | Registration and allocation of vehicles |
|  |  | Provision of labour-saving device and office equipment |  | Management of rental contracts | Management of rental contracts | Management of rental contracts | Management of rental contracts |
|  |  |  |  |  | Conduct needs analysis for 2006/7 | Procurement and management of 101 contracts (46 copiers and 55 fax machines) | Procurement and management of 101 contracts (46 copiers and 55 fax machines) |
|  |  |  | R7 000 000 | Management of telecommunication systems | Management of telecommunication systems | Management of telecommunication systems | Management of telecommunication systems |
|  |  |  | - R650 000 |  | Conduct needs analysis | - Compile Terms of Reference and outsourcing process | Procurement and installation of new telecommunication system |
|  |  | Preparation for Departmental events | R1 300 000 | Ad-hoc arrangements | Ad-hoc arrangements | Ad-hoc arrangements | Ad-hoc arrangements |
|  |  | Provision of security and cleaning services | R9 100 000 | Management of 25 security contract | - Renewal of 27 security contracts | - Management of 27 security contracts | Management of 27 security contracts |

9.	PROGRAMME: GOVERNMENT INFORMATION AND TECHNOLOGY OFFICE (GITO)

| Sub-Programme: GITO | Strategic Goal: : Improved service delivery |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Objectives | Measurable objectives | Performance measure Indicator |  | 2005/06 Budget | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| To provide stable and efficient ICT infrastructure | Provision of ICT infrastructure | - ICT infrastructure roll out at District & Cost Centers ( 16 sites planned) | R3 343 039 |  | ICT rollout at 4 cost centers (Makhado, Lulekani) | ICT rollout at 5 sites (Nebo, Tubatse, Sekhukhune cc, Head Office Blocks E,F,G and Capricorn) | ICT rollout at 4 sites (Naphuno, Tzaneen, Thabazimbi, Sekosese) | - ICT rollout at 2 sites (Sakie Burger, Ellisrus |
| To Provide Hardware and Software Systems | - Provide adequate Hardware and Systems | Adequate Hardware & systems acquired | 13 872 870 |  | Hardware procurement | Hardware procurement | Hardware procurement | Hardware procurement |
|  |  | Procurement of systems software and licenses | 2 850 000 |  | Software procurement | Software procurement | Software procurement | Software procurement |
| Revise and implement MSP projects | Projects implemented | MSP related projects implemented *GIS | 2 000 000 |  | User requirements specifications | Procurement of a service provider | Implementation of GIS | Implementation of GIS |
|  |  | * DRP | R1 500 000 |  | User requirements specifications | Procurement of a service provider | Implementation of DRP | Implementation of DRP |
|  |  | *ICT Infrastructure Design | R2 000 000 |  | User requirements specifications | Procurement of a service provider | Implementation of ICT Infrastructure Design | Implementation of ICT Infrastructure Design |
|  |  | * ECM | R1 500 000 |  | - An analysis of current environment is done | - Procurement of a service provider | Implementation of ECM | Implementation of ECM |
|  |  | *IM Strategy | R1 000 000 |  | User requirements specifications | RFI done and submitted to SITA | Implementation of IM Strategy | Implementation of IM Strategy |
| To provide ICT support | Management of service level agreements | Management of service level agreements | R5236 000 |  | Service level agreements | Service level agreements | Service level agreements | Service level agreements |
| To equip and maintain the information management resource center | Provided information management services | Fully functional information resource center | R50 000 |  | Purchasing of Books and Journals | Purchasing of Books and Journals | Purchasing of Books and Journals | Purchasing of Books and Journals |
| Promote image of the department | Promote the image of the Department | Marketing and publication | R790 000 |  | Marketing and Publication | Marketing and Publication | Marketing and Publication | Marketing and Publication |
| TOTAL BUDGET |  |  | R25 841 909 |  |  |  |  |  |

10.	PROGRAMME: STRATEGIC MANAGEMENT

| Sub programme: |  | Strategic Goals: Improved service delivery |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Objectives | Measurable objectives | Performance measure/indicator | 2005/06Budget | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| Enhance public service delivery | Service Delivery Excellence | Develop and implement service delivery improvement programme | R400 000 | Monitor implementation of SDIP and programmes of action | Monitor implementation of SDIP and programmes of action | Monitor implementation of SDIP and programmes of action | Review of SDIP and drafting of SDIP for 2006/07 |
|  |  |  |  |  |  |  | Review effectiveness of programmes of action |
|  |  | Implementation of special programmes | R200 000 | Monitor implementation of special programmes to empower youth, women and people with disability | Monitor implementation of special programmes to empower youth, women and people with disability | Monitor implementation of special programmes to empower youth, women and people with disability | Review special programmes to empower youth, women and people with disability |
|  |  |  |  |  | Convene a departmental Disability Day | Participate in the Provincial International Disability Day | Develop a programme of action for 2006/07 |
|  |  | Implement Batho Pele programmes | 500 000 | Convene Departmental roadshows aimed at monitoring the implementation of Batho Pele principles | Convene Departmental roadshows aimed at monitoring the implementation of Batho Pele principles | Convene Departmental roadshows aimed at monitoring the implementation of Batho Pele principles | Convene Departmental roadshows aimed at monitoring the implementation of Batho Pele principles |
|  |  |  |  |  |  |  | Review progress and develop plan of action for 2006/07 |
|  |  | Business Process Re-engineering | R200 000 | Business analysis and process mapping of Executive Programs and district offices | Business analysis and process mapping of Executive Programs and district offices | Business analysis and process mapping of Executive Programs and district offices | Business analysis and process mapping of Executive Programs and district offices |
|  |  |  |  | Role clarification of Executive Programs | Role clarification of Executive Programs | Role clarification of Executive Programs | Role clarification of Executive Programs |
|  |  | Implementation of the departmental strategic plans | R300 000 | Implementation of management resolutions | Implementation of management resolutions | Implementation of management resolutions | Implementation of management resolutions |
|  |  |  |  | Strategic interventions to ensure service delivery improvement | Strategic interventions to ensure service delivery improvement | Strategic interventions to ensure service delivery improvement | Strategic interventions to ensure service delivery improvement |
|  |  |  |  | Compile five year and annual performance plans for the department |  |  |  |
|  |  |  |  | Implementation of annual performance plan | Implementation of annual performance plan | Implementation of annual performance plan | Implementation of annual performance plan |
|  |  |  |  | Quarterly reports | Quarterly reports | Quarterly reports | Quarterly reports |
|  |  |  |  |  |  |  | Revise five year strategic and annual performance plans in line with the final budget allocation |
|  |  |  |  |  |  |  | Analyse new policy mandates and priorities and include them in the revised annual performance plan |
|  |  |  |  |  |  |  | Consult with stakeholders and include their needs in the annual performance plan for 2006/07 |
|  |  |  |  |  |  |  | Align LGDS and IDPs with the revised Annual Performance Plan |
|  |  |  |  | Convene strategic planning workshop | Convene strategic planning workshop | Convene strategic planning workshop | Convene strategic planning workshop |
|  |  | Inter- Governmental Departmental Relations Infrastructure | R350 000 | Monitor implementation of Provincial structures resolutions | Monitor implementation of Provincial structures resolutions | Monitor implementation of Provincial structures resolutions | Monitor implementation of Provincial structures resolutions |
|  |  |  |  | Compile monthly reports on the performance of the Provincial structures | Compile monthly reports on the performance of the Provincial structures | Compile monthly reports on the performance of the Provincial structures | Compile monthly reports on the performance of the Provincial structures |
|  |  |  |  | Facilitate cooperative governance | Facilitate cooperative governance | Facilitate cooperative governance | Facilitate cooperative governance |
|  |  |  |  | Participate in strategic planning sessions of the municipalities | Participate in strategic planning sessions of the municipalities | Participate in strategic planning sessions of the municipalities | Participate in strategic planning sessions of the municipalities |
|  |  | Implementation of Cluster resolutions | R200 000 | Attend EXCO and Technical Cluster meetings | Attend EXCO and Technical Cluster meetings | Attend EXCO and Technical Cluster meetings | Attend EXCO and Technical Cluster meetings |
|  |  |  |  | Facilitate implementation of EXCO and Technical Cluster resolutions | Facilitate implementation of EXCO and Technical Cluster resolutions | Facilitate implementation of EXCO and Technical Cluster resolutions | Facilitate implementation of EXCO and Technical Cluster resolutions |

11.	PROGRAMME: MEC SUPPORT

| Sub-Program: MEC Support | Strategic Goal: Provide optimal support to the Executive Authority |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Objectives | Measurable objectives | Performance measure Indicator | 2005/06 Budget | Quarter 1 | Quarter 2 | Quarter 3 | Quarter 4 |
| Render effective and efficient executive support service | A coordinated executive service | Executive liaison strategy in place | - 1,500 000 | Coordinate diary management | Coordinate diary management | Coordinate diary management | Coordinate diary management |
|  |  |  |  | Strategic workshop | Develop executive liaison strategy | Implement executive liaison strategy | Implement executive liaison |
|  |  |  |  | Coordinate document management system | Installation and Implement document management system | Implement document management system | Implement document management system |
|  | - A coordinated parliamentary liaison service | Promote the department |  | Coordinate 100% attendance of legislative and NCOP, National Assembly | Coordinate budget speech | Coordinate public relations | Coordinate public relations |
|  |  |  |  | Coordinate visits to constituency office | Coordinate visits to constituency office | Coordinate visits to constituency office | Coordinate visits to constituency office |
|  |  |  |  | Coordinate Public Relations Programme | Coordinate Public Relations Programme | Coordinate Public Relations Programme | Coordinate Public Relations Programme |
|  |  |  |  |  |  |  | Coordinate Projects Launch Programme |
|  |  |  |  | Coordinate Outreach Programme | Coordinate Outreach Programme | Coordinate Outreach Programme | Coordinate Outreach Programme |